## Slide 1
ECM PARTNER ENABLEMENT · PHASE 1
Prove It Before We Build It
Running the tiered enablement model from Day 1 with no platform, no automation
and no new headcount — and earning the evidence to build
PHASE 1
Manual · one quarter
WHAT IS BUILT
Nothing — written guidance only
NEW HEADCOUNT
None — pool drawn from squads
THEN
Phase 2 approved on evidence
ECM Partner Enablement · Draft for review

## Slide 2
1
The problem, and a choice about how to respond
Capacity is a function of demand, and the only lever today is headcount
Why change
Capacity required = number of concurrent intakes × a fixed engineering depth applied to every intake
Partner demand sets the first term and ECM does not control it. The second is fixed by our own delivery model. With both outside our control, the only lever left is headcount.
TWO CAUSES, BOTH STRUCTURAL
30–40%
of elapsed time lost to chasing information that was never captured at intake
Requirements are discovered a step at a time, after the intake has landed. Each discovery costs days of waiting — and it is the most draining work the squads do.
38 of 38
intakes receive a dedicated team, when only 14 actually need one
Assessed against what each scenario really requires: 8 need no design, 14 need a judgement or two, 14 need a pod, 2 are migration campaigns.
THE RESPONSE IS A TIERED ENABLEMENT MODEL — AND THERE ARE TWO WAYS TO ADOPT IT
BUILD FIRST
Commit engineering capacity to a platform, then run the model on it
— Four sprints before anything is proven
— Business case rests on design assumptions
— No baseline exists to measure against
— If the model is wrong, the build is stranded
PROVE FIRST
Run the model by hand for a quarter, then build what the evidence says to build
— Two weeks of preparation, no build at all
— Business case rests on measured results
— The baseline is produced by running
— If the model is wrong, nothing is stranded
The recommendation is to prove first. Everything in the business case for a platform — the tier distribution, the effort baseline, the elapsed-time baseline, the size of the clerical load — does not currently exist. Running the model by hand for one quarter produces all of it as a by-product.
Notes: PURPOSE Establish the problem quickly — this audience may have seen it before — and then make the adoption choice the subject of the meeting. THE EQUATION Capacity equals intake count times a fixed engineering depth. Partner demand sets the first term and we do not control it. The depth is fixed by our own delivery model: every intake gets a dedicated team from inception to release regardless of how much of it is genuinely new. Both terms outside our control means headcount is the only lever, which is why this recurs every time demand grows. THE TWO CAUSES — keep this brief Thirty to forty per cent of elapsed time goes on chasing information that was never captured at intake. That is the squads' own estimate, and it is the most draining work they do. And all thirty-eight of our onboarding scenarios receive the same dedicated team, when we assessed that only fourteen genuinely need one. THE CHOICE — this is what the meeting is about We have designed a tiered enablement model and a platform to support it. There are two ways to adopt it. Build first: commit four sprints of engineering capacity, then run the model on the platform. The problem is that the business case for that build rests entirely on design assumptions. We have no baseline. We do not know what proportion of our real demand would route to a lighter tier. We do not know whether partners will accept a tier they did not choose. Prove first: run the model by hand for a quarter using written guidance and a shared pool from the existing squads. Two weeks of preparation, no build at all, no new headcount. At the end we have measured results instead of assumptions — and if the model turns out to be wrong, we have spent a quarter of process change rather than stranding an engineering investment. THE RECOMMENDATION Prove first. Not as a compromise, and not as a way of deferring the investment — but because running the model manually produces a materially better-specified platform and a defensible business case, neither of which exists today.

## Slide 3
2
What the manual approach actually is
A person and a written guide substituted for every platform mechanism — nothing is built
Phase 1
FOUR CHANGES. THAT IS THE WHOLE OF PHASE 1.
1
A deeper triage conversation
Triage becomes the session where the full requirement is established, not just classified. Ninety minutes with the partner, worked from a written question guide, with the reason explained at the point of asking.
Pre-read issued · 90-min Discovery Triage · 30-min Tiering Review · Outcome Record issued
2
Triage leads assign the tier
The lead scores seven determinants on a sheet, applies the overrides, assigns the tier outright, selects which guardrails apply, and records the justification.
Calibrated before start · fortnightly review · one appeal per intake, five days
3
A shared pool from existing squads
Four to six people — a permanent core of two plus rotating secondments — serving Lean and Lean+ with scheduled checkpoints and published office hours.
No new headcount · 6–8 week rotations · must be protected from reclaim
4
One tracker, maintained by hand
A spreadsheet or an existing board. Tier scores, open gaps with owners and dates, gate status, clarification cycles counted, stage dates.
This is the measurement instrument — and the primary output of Phase 1
NO BUILD — GUIDANCE ONLY
The only thing that gets written
A Triage Guide. The tier model, the seven determinants and their scoring, the thresholds and overrides, the full question set with the reason for each item, the completeness bands, the guardrails by tier, the escalation triggers, and four templates.
Roughly one week of two experienced engineers plus a governance analyst, drawing on what they already know.
PHASE 1 FEEDS PHASE 2
And it is reused, not discarded
The question set becomes the intake data catalogue. The scoring sheet and its deviations become the tiering rules and their calibration data. The Outcome Record becomes the handoff contract. The pattern log becomes the pattern catalogue.
Nothing written in Phase 1 is thrown away in Phase 2.
BEING PRECISE ABOUT "NO EFFORT"
Writing guidance is days of work by people who already hold the knowledge. Building a platform is months of engineering. Phase 1 involves the first and none of the second — no tooling, no automation, no agents, no code.
The triage conversation is where most of the Phase 1 benefit comes from. Today the requirement for a data point is discovered a step at a time, by an engineer, after the intake has landed. In Phase 1 the full requirement is established in one ninety-minute session, with the reasons explained, and everything not yet knowable becomes a dated item with a named owner.
Notes: PURPOSE Make "manual" concrete. People hear "manual approach" and imagine either a slogan or a spreadsheet. It is neither — it is a systematic substitution of a person and a written guide for each platform mechanism. THE FOUR CHANGES — walk them in order One: the triage conversation. This carries most of the benefit. Triage today classifies and routes. In Phase 1 it becomes the session where the full requirement is established. The partner gets a pre-read listing what will be asked and why, so they arrive able to answer rather than discovering the questions live. Then ninety minutes working the guide, explaining the reason at the point of asking, and registering every unknown as a dated gap with a named owner. Two: triage leads assign the tier. This is a genuine delegation of authority and it changes what the role is. The lead scores seven determinants, applies the overrides, assigns the tier, selects the guardrails and records why. Calibration matters — two leads will score the same intake differently at first, so we run calibration sessions before we start and fortnightly reviews for the first two months. Three: the shared pool. Four to six people from the existing squads — a permanent core of two for continuity plus rotating secondments of six to eight weeks. No new headcount. The rotation spreads the knowledge and means nobody is permanently removed from delivery. Four: one tracker. Not a system, a spreadsheet. But it is the measurement instrument and therefore the primary output of Phase 1. If the tracker decays, we end the quarter with a process change and no evidence. ON "NO EFFORT" — pre-empt this Someone will say we were asked to build nothing and here is a document. Be precise: writing guidance is days of work by people who already hold the knowledge. Building a platform is months of engineering. We are doing the first and none of the second. AND IT IS NOT WASTED Everything written in Phase 1 is the specification for Phase 2. The question set becomes the data catalogue. The scoring sheet and its deviations become the tiering rules and the calibration data. The pattern log becomes the pattern catalogue. We are not doing throwaway work to defer a decision.

## Slide 4
3
What Phase 1 delivers — and the ceiling
Lean+ works well by hand. Lean largely does not. That gap is what Phase 2 buys.
The honest case
SCENARIO DISTRIBUTION — WHAT EACH APPROACH CAN ACTUALLY REACH
Today
All 38 Dedicated
Phase 1 — manual
5
17
14
Phase 2 — at entry
8
14
14
Phase 2 — steady
16
13
7
Lean
Lean+
Dedicated
Factory
THE CEILING, STATED PLAINLY
Why Lean+ works by hand and Lean does not
Lean+ is a human process by design — scheduled design assurance from a shared pool. Everything it depends on can be done by people with a calendar. The manual version is close to the full version.
Lean assumes the partner can self-serve: instantiate a pattern, provision within policy bounds, clear automated gates, see their own state. Without a platform they can do none of those things.
Eleven scenarios sit in that gap. That is the clearest single statement of what Phase 2 actually buys.
PHASE 1 DELIVERS
— Most of the Lean+ benefit — 17 scenarios move from continuous allocation to scheduled assurance
— A measurable fall in clarification cycles, from the deeper triage alone
— Long-lead items started at triage instead of mid-delivery
— The effort and elapsed-time baseline, measured for the first time
— The real tier distribution against live demand
— A calibrated rubric and a trained set of triage leads
PHASE 1 DOES NOT DELIVER
— Removal of the clerical load — artefacts, routing and tracking stay manual
— Scale — manual effort per intake is roughly constant
— Consistency independent of people — calibration reduces variance, not eliminates it
— Gates that cannot be waived under schedule pressure
— A durable asset — the knowledge stays in a document and in heads
— Most of the Lean tier — 5 scenarios against 16 at platform steady state
Stating the ceiling is what makes the two-phase proposal credible rather than a way of deferring the investment. Phase 1 reallocates depth; it does not remove work. The saving plateaus, and where it plateaus is itself a Phase 1 measurement — which is precisely the evidence Phase 2 needs.
Notes: PURPOSE This is the honesty slide and it is the one that earns the audience's trust. Do not oversell Phase 1. THE FOUR BARS Today: all thirty-eight scenarios get a dedicated team. Phase 1 manual: five Lean, seventeen Lean+, fourteen Dedicated, two Factory. Phase 2 at entry: eight Lean, fourteen Lean+. Phase 2 steady state: sixteen Lean, thirteen Lean+, seven Dedicated. Note what moves between the manual bar and the platform bars. Lean+ is actually HIGHER in the manual approach — seventeen against fourteen — because scenarios that would eventually be Lean sit in Lean+ for now. Lean is dramatically lower: five against sixteen. WHY — this is the key explanation Lean+ is a human process by design. Scheduled design assurance from a shared pool. People with a calendar can do all of it, so the manual version is close to the full version. Lean assumes the partner can self-serve — instantiate a pattern, provision within policy bounds, clear automated gates, see their own state. Without a platform they can do none of those things. They still raise requests through existing channels, still wait for human action, still have to ask where things stand. So manual Lean is a reduced form and only viable for the very simplest scenarios. Eleven scenarios sit in that gap. That is the clearest single statement of what Phase 2 buys, and it is far more persuasive than any design argument because it is a specific, countable claim. THE TWO LISTS Read both. The right-hand one matters more for credibility. Phase 1 reallocates depth; it does not remove work. The artefacts are still authored by hand. The routing is still from memory. The tracking is still manual. Status is still answered by a person. That is the bulk of what Phase 2 addresses, and saying so now is what stops Phase 1 success becoming an argument against Phase 2 later. IF ASKED "SO WHY NOT JUST BUILD IT NOW" Because we would be committing four sprints against assumptions. After a quarter of running it by hand we will know which questions partners stumble on, which rules get applied wrong, which gates get waived and where the hours actually go. That turns the platform backlog from a design guess into an evidence-led list.

## Slide 5
4
The ask: one quarter, no build, no new headcount
And a defined evidence gate before anything is committed to Phase 2
The plan
WEEKS 1–2
Prepare
Write the Triage Guide · calibrate the leads · stand up the pool · build the tracker · publish the tier model to partners
>
WEEKS 3–6
Run in parallel
Every intake gets deep triage and a tier, but is still delivered under the current model. Real data, zero delivery risk.
>
WEEKS 7–10
Operate the tiers
Tier assignments take effect · Lean+ runs with named guides and checkpoints · first Lean intakes on the simplest patterns
>
WEEKS 11–12
Evidence review
Compile the measurements, assess against the approval criteria, present the Phase 2 case on what actually happened
THE EVIDENCE GATE — STATED IN ADVANCE SO THE REVIEW IS NOT A NEGOTIATION
Criterion
What good looks like
What it proves
Distribution holds
50%+ of intakes route to Lean or Lean+
The rubric works against live demand, not just a retrospective
Lighter tiers hold
Escalation rate out of Lean and Lean+ below 25%
Tier assignment is accurate enough to rely on
Clarification cycles fall
A measurable reduction against the baseline
The intake intervention works, and is worth automating
Partners accept assigned tiering
Appeal rate below 20%, most unsuccessful
The governance model is viable at scale
The baseline exists
Effort and elapsed time per stage per team
The Phase 2 business case can be quantified
The bottleneck is identified
A quantified statement of where manual effort concentrates
The Phase 2 backlog is evidence-led, not designed
No compliance regression
No increase in findings on completed intakes
The lighter tiers are safe before they are scaled
WHAT PHASE 1 COSTS
~2 wks
preparation, by people who already hold the knowledge
0
new headcount — the pool comes from existing squads
0
lines of code, tools or systems built
1 qtr
before the Phase 2 decision is taken on evidence
THE ASK
1
Approve Phase 1 — a quarter of process change, no build, no new headcount
2
Commit to protecting the shared pool from reclaim for the duration
3
Agree the evidence gate now, and take the Phase 2 decision against it at week 12
Notes: PURPOSE Make the ask small, bounded and reversible, and make the Phase 2 decision conditional on measured evidence rather than on persuasion. THE TWELVE WEEKS Weeks one and two: preparation. Write the guide, calibrate the leads, stand up the pool, build the tracker, publish the tier model to partners. Weeks three to six: parallel run. Every new intake gets the deep triage and a tier assignment, but is still delivered under the current model. This is deliberate and should not be shortened — it produces distribution and completeness data at zero delivery risk, and it gives the leads four weeks of scoring practice before their assignments bind real work. Weeks seven to ten: the tiers take effect. Lean+ runs properly with named guides and two checkpoints. The first Lean intakes run on the simplest patterns with partners who have been through the process before. Weeks eleven and twelve: evidence review. THE EVIDENCE GATE — the most important part of this slide We are stating the criteria in advance, before we know the answers. That is deliberate. It means the week-twelve review is an assessment against agreed standards, not a negotiation about whether it went well. Point at the sixth criterion. The first five validate the model. The sixth specifies the build — it is what turns the Phase 2 backlog from a design exercise into an evidence-led list. THE COST Two weeks of preparation by people who already hold the knowledge. No new headcount; the pool comes from the existing squads. Nothing built. One quarter before the Phase 2 decision. THE THREE ASKS The second one matters more than it looks. The pool is drawn from delivery squads, which means every squad lead will — reasonably, under genuine pressure — want their person back for a sprint. The first time that is allowed, the pool becomes notional and Lean+ reverts to unsupported self-service. We need the protection agreed now, with a named escalation route, rather than negotiated when the pressure arrives. CLOSING LINE We are not asking to defer the platform. We are asking for one quarter to produce the evidence on which that investment should be decided — and if Phase 1 shows the model does not work, we will have found that out for the price of a process change rather than four sprints of engineering.