## Slide 1
ECM / ICMP · LEADERSHIP PROPOSAL
Partner Onboarding Transformation
From a person-held process to agent-assisted execution with Onboard360AI on iDocs Canvas
Draft for review
1
2
3
4
5
6
7
8
9
Onboard360AI
Notes: Today's ask is a build decision, not a technology tour. We will show how onboarding works now, where it breaks, and the specific design that fixes it while leaving every real decision with the people who own it.

## Slide 2
Onboarding is a stable procedure held in one person's memory; we propose encoding it
Opening · Executive summary
Today
9 fixed stages in 3 phases, for every partner
Accountability changes hands at least 6 times
One role engaged in 8 of 9 stages
Critical rules fail silently: ticket routing, access routing, environment ladder
Proposal
Onboard360AI as orchestrating sub-agent under the Platform Specialist Agent
19 goal-bearing sub-agents, 138 skills in 12 domains
Rules enforced, not remembered; waiting made visible
Integration phased: P1 Link → P2 Guide → P3 Direct
Decision needed
Approve Wave 1: cross-cutting skills + 8 MVP1 sub-agents
Fund the current-state baseline measurement
Sponsor integration access with system owners
Agree success measures before build
Onboard360AI assists and enforces. It does not approve.
Notes: The process does not vary by partner; the content does. That is the profile of work that benefits from agent assistance: stable procedure, variable input. We are not replacing judgement. We are removing rework, hidden waiting and lost context.

## Slide 3
Three structural traits make onboarding slow, fragile and hard to scale
Opening · The problem
1
Accountability moves repeatedly
Partner team → ECM intake → LOB sponsor → product owner → L3 PM → engineering → onboarding resource. Each handoff rebuilds context instead of carrying it.
2
One role spans everything
The Partner Onboarding Resource is the only participant in 8 of 9 stages. Continuity depends on their working memory.
3
The pattern repeats almost identically
Same stages, workstreams, artifacts, routing rules and approval paths. Only the content differs.
WHAT IT COSTS
Misrouted tickets and access requests that fail days later, after the delay is incurred
Designs built on an assumed classification, then reworked
Waiting for clarifications, approvals and queues that nobody can see
Effort and elapsed time per stage: [baseline], to be measured
Notes: None of these are performance problems of the people involved. They are structural. The third trait is the opportunity: because the shape is fixed, the rules can be written once and enforced every time.

## Slide 4
We walk the process stage by stage, then show how Onboard360AI changes it
Agenda
1
Opening
2
Current-state foundations
3 Phase A · Intake & Prioritisation
Stages 1–4
4 Phase B · Planning & Commitment
Stages 5–7
5 Phase C · Build & Go-Live
Stage 8 workstreams + Stage 9
THE SO WHAT
6
Proof: AGRIA worked use case
7
Target state: Onboard360AI
8
Governance, roadmap and the ask
Notes: Sections 3 to 5 follow the process in order; each stage slide shows aim, goals, artifacts, current BAU, impediments, target state and the thought process linking them. Sections 6 to 8 are the so-what.

## Slide 5
Every onboarding runs the same nine stages; only duration and teams vary
Current state · End-to-end flow
A · Intake & Prioritisation
ESTABLISHES
Demand is real, complete, understood and worth doing
DOMINATED BY
Information gathering and judgement
B · Planning & Commitment
ESTABLISHES
Delivery will take the work against a planning increment
DOMINATED BY
Negotiation and sequencing
C · Build & Go-Live
ESTABLISHES
Solution works, is compliant, supportable and operable by others
DOMINATED BY
Engineering execution and validation
1
Partner Request
2
Intake Review
3
LOB Priority
4
Discovery & Triage
5
Product Epic Creation
6
Big Room Planning
7
Capacity Assessment
8
Development & Delivery
9
Partner Live
No stage is skipped; the sequence does not vary by partner type or request size.
Notes: The phases fail in different ways, so the interventions differ too. Improving Phase A does little for Phase C. That is why the target state is organised by stage and workstream, not as one generic assistant.

## Slide 6
One role carries the onboarding's memory across eight of nine stages
Current state · The Partner Onboarding Resource
Partner Onboarding Resource
The ICMP ambassador
Helps the partner integrate so the business meets its goals, while keeping content valuable to the enterprise.
Accountable for on-time completion
SME from first call to deployment validation call
Absorbs variability the process does not anticipate
01
Project engagement
02
Partner System Agreement
03
Capacity planning
04
SPLI engagement
05
Security analysis
06
Apigee
07
Technology notes
08
KEES
09
Records Management
10
Readiness
11
Release transition
12
Go-live
STRUCTURAL CONSTRAINT What was agreed, what is outstanding, who owes what, and which approval blocks which activity lives in one person's working memory, not in a system.
Notes: This is not a criticism of how the role is performed; it is excellent work under a design that depends on memory. A partner optimising for its own timeline will not naturally optimise for metadata quality, retention correctness or searchability. Reconciling those is the role's real job, and it should spend its time there, not on follow-up and routing.

## Slide 7
Imaging Governance holds a decision right that sets the whole content design
Current state · Imaging Governance
HUMAN DECISION
Trusted vs untrusted determination
Whether a document path needs virus scanning, AI classification and human-in-the-loop, or bypasses classification. Sets the scope of an entire workstream.
HUMAN DECISION
Document classification allocation
For trusted content: category, type and subtype applied on arrival. Retention, search filters and audit retrieval are keyed to it.
Samples are needed at discovery, not delivery
The determination is made by viewing documents on the flow, so representative samples must exist by Stage 4.
A determination is a decision, not a recommendation
Designing against an assumed classification forces rework of profiles, classification configuration and retention keying.
A service can be accelerated. A decision right can be prepared for, tracked and carried forward, but not taken over by an agent.
Notes: Other specialist teams provide services; Imaging Governance decides. That distinction drives one of our most important design choices: the agent prepares the submission, tracks the decision and registers the outcome, but never makes the determination.

## Slide 8
Four deliverables are hand-assembled from information that already exists
Current state · Lifecycle deliverables
Stage 9
Production Release Transition Page
Makes the solution supportable by Platform Support, Delivery Management and Cloud/Hosting Engineering.
Stage 8.1
Partner System Agreement
Records the partner's use of ICMP, sign-off evidence, the email and copied support teams.
Stage 8.6
RM Onboarding Questionnaire
Turns a business retention requirement into an enforced retention schedule.
Stage 8
TS Profile Updates & Configuration Changes
Technical specification and configuration for the partner application to run on ICMP.
Each is assembled by hand, largely from information already captured elsewhere in the process.
Notes: These documents are generation problems once the onboarding record exists. That is why release readiness is late in the build sequence: it becomes cheap once everything upstream is captured.

## Slide 9
Ownership changes hands at least six times; context is rebuilt at each
Current state · Accountability and effort
1 Request
Partner or application team
2 Intake Review
ECM intake team (L4/L3 PMs)
3 LOB Priority
LOB sponsor
4 Discovery
Product owner
5 Epic
L3 product manager
6 Big Room
L3 product manager
7 Capacity
Enabling & engineering teams
8 Delivery
Engineering & enabling teams
9 Partner Live
Partner Onboarding Resource
⇄
⇄
⇄
⇄
⇄
⇄
ACCOUNTABLE OWNER
● = handoff (6)
Partner Onboarding Resource engaged
Partner Onboarding Resource engaged
Phase A effort profile
Dominated by information gathering and judgement
Phase B effort profile
Dominated by negotiation and sequencing
Phase C effort profile
Dominated by engineering execution and validation
Effort (person-days) and elapsed days per stage: [baseline], to be measured from completed intakes.
Notes: Every handoff marker is a point where context can be lost. The one continuous bar is the onboarding resource, which is exactly what Onboard360AI externalises into a shared onboarding record.

## Slide 10
SECTION 3 · PHASE A
Intake & Prioritisation
Phase A converts a business need into a validated, ranked, scoped demand.
STAGE 1
Partner Request
Captures the need
STAGE 2
Intake Review
Checks it is understood
STAGE 3
LOB Priority
Decides if it is worth doing
STAGE 4
Discovery & Triage
Turns it into a design
What goes wrong in this phase
Incomplete packages chased in discovery
Misrouting through missing labels
Scope set on an assumed classification
Notes: Phase A is judgement-heavy and information-heavy. The target state here focuses on completeness before submission, routing without manual label edits, and preparing the Imaging Governance decision early.

## Slide 11
A complete intake package is the cheapest fix in the whole lifecycle
Phase A · Intake & Prioritisation · Stage 1 of 9
AIM Give product teams enough to judge scope, readiness and alignment before engineering is invested.
GOALS
Business need and objectives stated in terms a product team can evaluate
ICMP capabilities named: archival, retention, search, retrieval, viewing, notification
Document profile captured: types, sizes, traits
Volumes, retention obligations and dependencies listed
ARTIFACTS AT EXIT
Completed Definition of Ready (DOR) workbook
Submitted request with supporting detail
Exit: request submitted (completeness judged in Stage 2)
CURRENT BAU
Accountable: Partner or application team
Requestor downloads and completes the DOR workbook by hand
Onboarding resource explains the process
WHERE IT BREAKS — IMPEDIMENTS
Gaps surface three stages later in discovery, at far higher cost
Requestors do not know how each field is used downstream
Samples, volumes and retention often missing, yet they drive classification, capacity and repository design
WITH ONBOARD360AI — TARGET STATE
Intake Authoring Assistance · POC Assistance
SK-IN-01 DOR Workbook Walkthrough
SK-IN-03 / 04 Document Profile and Volume Capture
SK-IN-06 Retention Requirement Capture
SK-IN-13 Sample Availability Check
SK-IN-09 Intake Completeness Pre-Check
SK-IN-10 Intake Ticket Creation
SK-IN-05 Trusted/Untrusted Pre-Assessment, labelled provisional
THOUGHT PROCESS Missing information costs most when found late, so check completeness before submission. Human decision: requestor owns completeness; Imaging Governance owns the determination.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Document types drive classification design; sizes and traits drive the trusted/untrusted determination and profile design; volumes decide whether load testing is needed at all. Every one of those decisions is sourced here, which is why we invest in Stage 1. Thought process: Missing information costs most when found late, so check completeness before submission. Human decision retained: requestor owns completeness; Imaging Governance owns the determination.

## Slide 12
Intake Review protects engineering capacity, but routing depends on manual labels
Phase A · Intake & Prioritisation · Stage 2 of 9
AIM Confirm the request is understood well enough for anyone to judge it, and name who must attend discovery.
GOALS
Validate completeness, accuracy and readiness
Open the triage state on the intake record
Return or clarify incomplete requests
Identify POs, architects and SMEs for discovery
ARTIFACTS AT EXIT
Validated intake record
Triage label opened
Named discovery participant list
Exit: intake meets minimum criteria
CURRENT BAU
Accountable: ECM intake team (L4/L3 PMs)
Manual review; intake coordinator applies first label
Clarifications brokered by the onboarding resource
WHERE IT BREAKS — IMPEDIMENTS
No validation that labels, area tags and date are all set
A missing impact tag silently never reaches the right team
Follow-ups rely on a note being read in time
Discovery without the right SME produces scope that must be revisited
WITH ONBOARD360AI — TARGET STATE
Intake Verification · Triage Classification
SK-TR-01 Intake Completeness Validation
SK-TR-02 Missing-Detail Gap Report
SK-TR-03 Triage Label State Transition
SK-TR-09 SME & Participant Identification
SK-TR-10 Triage Readiness Brief
SK-TR-11 Triage Audit Trail
THOUGHT PROCESS Routing is a rule, not a judgement, so encode it. Human decision: ECM intake team decides whether a marginal intake advances.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Stage 2 is not about whether the demand is worth doing; that is Stage 3. It is about whether it is understood. The second job, naming discovery participants, is easy to overlook and expensive to miss. Thought process: Routing is a rule, not a judgement, so encode it. Human decision retained: ECM intake team decides whether a marginal intake advances.

## Slide 13
Four manual edits complete triage, and nothing checks they were all made
Phase A · Stage 2 deep dive
TRIAGE-NOT-STARTED
Intake coordinator
In queue, not yet picked up
TRIAGE-AWAITING-DETAILS
Triage lead
Remove NOT-STARTED; add follow-up tags; note what is needed and by when
TRIAGE-COMPLETED
Triage lead
Remove prior labels; add DCRS area labels; enter completion date
Intake-Done
Intake coordinator
Closes the loop
no follow-up needed
Impact tags also applied by hand: image capture · document generation · print-and-mail data flow · SHRP · AI document classification · impacted components
WHERE IT BREAKS
Three label fields plus a date field, edited separately, never validated
A missing impact tag does not fail loudly: the team simply never sees the intake
Follow-up depends on tags and a note being read at the right time; nothing enforces the date
WITH ONBOARD360AI
SK-TR-06 Triage Completion Field Set: the full sequence as one atomic action
SK-TR-07 / 08 Follow-Up Loop Registration and Ageing Report enforce the date
SK-TR-04 / 05 propose area labels and impact tags with reasoning
Notes: This is the clearest example of a rule that fails silently. An intake with a missing impact tag does not error; the specialist team simply never sees it. Atomic completion removes the class of error entirely.

## Slide 14
The business ranks demand, and that ranking is the argument at capacity
Phase A · Intake & Prioritisation · Stage 3 of 9
AIM Let the people accountable for the outcome decide sequencing, not whoever pushes hardest or submits first.
GOALS
Assess business value
Weigh regulatory impact and customer commitments
Assess operational risk, including of not doing it
Check strategic alignment with the LOB agenda
ARTIFACTS AT EXIT
Prioritised ranking within the LOB portfolio
Exit: ranking established and communicated
CURRENT BAU
Accountable: LOB sponsor
Sponsors and liaisons assemble evidence and rank
ECM product management supports
WHERE IT BREAKS — IMPEDIMENTS
Evidence assembled ad hoc for each demand
Regulatory drivers not always surfaced, though they turn discretionary work into obligation
A weak ranking leaves no basis to argue for a slot in Stage 7
WITH ONBOARD360AI — TARGET STATE
Prioritisation Support
SK-PL-01 LOB Priority Evidence Pack
SK-PL-02 Regulatory Driver Summary
SK-PL-03 Operational Risk Framing
SK-XC-01 Onboarding Status View
SK-XC-11 Ageing & Bottleneck Report
THOUGHT PROCESS Sponsors need evidence, not procedure; the agent assembles it, the sponsor ranks. Human decision: LOB sponsor decides whether the demand is worth doing.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Demand always exceeds capacity. The ranking becomes a formal input to planning, capacity and delivery commitments. A clean evidence pack shortens the conversation without taking the decision. Thought process: Sponsors need evidence, not procedure; the agent assembles it, the sponsor ranks. Human decision retained: LOB sponsor decides whether the demand is worth doing.

## Slide 15
Discovery turns a request into a design and fixes three lifelong determinations
Phase A · Intake & Prioritisation · Stage 4 of 9
AIM Identify every impacted area early and give all participants one shared understanding of the approach.
GOALS
Map requirements, dependencies, architecture and integration touchpoints
Surface retention, regulatory storage, legal hold and audit needs
Obtain trusted/untrusted determination and, for trusted content, category/type/subtype
Refine volumes; apply area and impact labels
ARTIFACTS AT EXIT
Agreed scope; dependencies and risks
Governance determination and classification
Area and impact labels; triage completion date
Exit: triage complete or held in awaiting-details
CURRENT BAU
Accountable: Product owner
All five team groups engaged at once, including Imaging Governance
WHERE IT BREAKS — IMPEDIMENTS
All five team groups needed in the same sessions
No samples, so governance cannot decide
Designs advance on an assumed classification
Regulatory position found late invalidates repository design
Missing labels misroute work
WITH ONBOARD360AI — TARGET STATE
POC Assistance · Triage Classification · Imaging Governance Liaison · Records & Retention · Volume Assessment
SK-CN-12 Governance Submission Pack
SK-CN-13 Determination Tracking
SK-CN-14 Classification Registration
SK-RM-06 Regulatory Storage Check
SK-CP-01 Volume Assessment Execution
SK-TR-04 / 05 Area and Impact Derivation
SK-XC-12 Onboarding Pattern Reuse
THOUGHT PROCESS An impacted area found in delivery costs an order of magnitude more; prepare decisions early, reuse precedent. Human decision: Imaging Governance determination and allocation; PO owns scope.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: The three determinations that run to the end of the lifecycle are the governance determination, the retention and regulatory position, and the volume picture. Holding an intake in awaiting-details is better than advancing it on an assumption; the agent makes that waiting visible instead of hidden. Thought process: An impacted area found in delivery costs an order of magnitude more; prepare decisions early, reuse precedent. Human decision retained: Imaging Governance determination and allocation; PO owns scope.

## Slide 16
SECTION 4 · PHASE B
Planning & Commitment
Phase B converts an agreed scope into a formal delivery commitment.
STAGE 5
Product Epic Creation
Makes demand visible in the planning system
STAGE 6
Big Room Planning
Puts it before the people who must resource it
STAGE 7
Capacity Assessment
Returns a commitment position
Commitment indicators
TBD — not yet determined
ATL — committed in the increment
ATL+ — committed with extra confidence or scope
BTL — understood, not committed
Notes: The value of Phase B lies as much in the refusals as the acceptances. A BTL position stated early lets the business re-prioritise or reset partner expectations; an unstated capacity problem shows up later as a missed date.

## Slide 17
The epic is the spine every later commitment and report hangs from
Phase B · Planning & Commitment · Stage 5 of 9
AIM Make the onboarding visible and trackable inside the delivery organisation's planning system.
GOALS
Raise the Product Epic
Create and link features, stories and work items
Assign ownership per feature
Give end-to-end visibility of activities and deliverables
ARTIFACTS AT EXIT
Product Epic with linked L2 features, stories and work items
Exit: hierarchy complete, ownership assigned
CURRENT BAU
Accountable: L3 product manager
Hierarchy built by hand from the triage outcome
POs and onboarding resource support
WHERE IT BREAKS — IMPEDIMENTS
Decomposing by use case instead of workstream stops teams committing independently
Unowned features surface as gaps in planning
Linkage checked manually
WITH ONBOARD360AI — TARGET STATE
Epic & Feature Composition
SK-PL-04 Product Epic Draft Generation
SK-PL-05 Feature Decomposition by Workstream
SK-PL-06 User Story Generation
SK-PL-07 Hierarchy Linkage Validation
THOUGHT PROCESS A badly decomposed epic fails two stages later; decompose by workstream, validate links and owners. Human decision: L3 PM and POs approve the hierarchy.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Decomposing by workstream (connectivity, events, untrusted content, trusted content, RM, metadata, search and viewing, capacity, testing, documentation) is what lets each specialist team commit to its own feature. Thought process: A badly decomposed epic fails two stages later; decompose by workstream, validate links and owners. Human decision retained: L3 PM and POs approve the hierarchy.

## Slide 18
A commitment without understanding is a scheduling assumption that fails later
Phase B · Planning & Commitment · Stage 6 of 9
AIM Put the demand in front of the people who must resource it, and make trade-offs visibly in one room.
GOALS
Walk top-ranked epics with L1/L2 POs
Clarify queries
Get feature-level review from L1 POs
Seek commitment against capacity
ARTIFACTS AT EXIT
Reviewed feature set with PO commitment positions
Exit: features reviewed, positions understood
CURRENT BAU
Accountable: L3 product manager
Quarterly session with L1/L2 POs, engineering and enabling teams
WHERE IT BREAKS — IMPEDIMENTS
Planning packs assembled by hand
Cross-team dependencies not visible to each PO
Unresolved queries become Stage 7 blockers
Quarterly cadence adds waiting when a demand just misses the cycle
WITH ONBOARD360AI — TARGET STATE
Epic & Feature Composition
SK-PL-08 Big Room Planning Pack
SK-PL-10 Cross-Team Dependency Map
SK-PL-09 Commitment Indicator Explainer
THOUGHT PROCESS Each team must see its own dependency to commit honestly, so the pack shows it per feature. Human decision: L1/L2 POs give commitment positions.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Holding planning in one room compresses many bilateral negotiations. The agent's contribution is preparation: everyone arrives having seen the scope, the dependency map and the open queries. Thought process: Each team must see its own dependency to commit honestly, so the pack shows it per feature. Human decision retained: L1/L2 POs give commitment positions.

## Slide 19
Capacity assessment returns a stated position, including an honest no
Phase B · Planning & Commitment · Stage 7 of 9
AIM Convert a prioritised, understood demand into a dated commitment or an explicit refusal.
GOALS
Evaluate capacity and competing priorities
Check technical dependencies
Assess implementation readiness; identify blockers
Confirm delivery team allocation
ARTIFACTS AT EXIT
Commitment indicator per feature: TBD / ATL / ATL+ / BTL
Identified blockers
Exit: position returned for each feature
CURRENT BAU
Accountable: Enabling and engineering teams
ECM product management and onboarding resource support
WHERE IT BREAKS — IMPEDIMENTS
One unavailable team blocks the whole flow
BTL not always communicated early
Team allocation not carried forward, so later tickets land in the wrong project
No allocated team = first environment only
WITH ONBOARD360AI — TARGET STATE
Volume Assessment (with planning skills)
SK-CP-03 Capacity Planning Request Assembly
SK-CP-04 Delivery Team Resolution
SK-CP-05 Capacity Planning Ticket Creation
SK-TE-11 Delivery Team Allocation Check
SK-XC-04 Determination Carry-Forward
THOUGHT PROCESS Team allocation decides where tickets go and how far delivery can climb; resolve once, carry forward. Human decision: engineering teams own the commitment.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Stage 7 sets a hard gate for Stage 8: a partner without an allocated scrum team cannot progress beyond the first environment. Delivery Team Resolution never guesses; it fails explicitly if the team cannot be resolved from the intake. Thought process: Team allocation decides where tickets go and how far delivery can climb; resolve once, carry forward. Human decision retained: engineering teams own the commitment.

## Slide 20
SECTION 5 · PHASE C
Ten workstreams run in parallel and must converge on one production configuration
8.1
Connectivity, security, setup
Depends on: Application identity
8.2
Apigee onboarding
Depends on: Capability requirements
8.3
KEES Kafka enablement
Depends on: Volume profile
8.4
Content processing
Depends on: Governance determination
8.5
Metadata & retrieval
Depends on: Governance classification
8.6
Records & retention
Depends on: Retention position
8.7
Capacity & SPLI
Depends on: Volume profile, team allocation
8.8
Testing
Depends on: All of the above
8.9
Environment progression
Depends on: Team allocation
8.10
Documentation & readiness
Depends on: All of the above
Production-ready configuration
Stage 9 · Partner Live
Notes: Every workstream consumes a determination made earlier. That cross-cutting state is why the target state needs an orchestrator holding the onboarding record, not just a set of independent helpers. Stage 8 is the largest stage by a wide margin.

## Slide 21
Access routes by request type, and a wrong route fails silently, days later
Phase C · Build & Go-Live · Workstream 8.1 of 10
AIM Give the partner a single, credentialled, connected application identity across the required environments.
GOALS
Register application identity; issue certificates
Open firewall from partner zone to ICMP APIs
Create service accounts, group membership and human access
Complete system and user security analysis
Sign the Partner System Agreement
ARTIFACTS AT EXIT
Registered identity, certificates, accounts, access grants
Security sign-offs
Signed Partner System Agreement
CURRENT BAU
Accountable: Onboarding resource with security and network
Each request raised by hand into separate queues
WHERE IT BREAKS — IMPEDIMENTS
Firewall is long lead-time; late, it blocks integration testing
Service accounts route via access tooling in both environments; human access routes by domain
A wrong queue is rejected only after the delay
Requests not tied to one identity become orphaned
WITH ONBOARD360AI — TARGET STATE
Foundational Setup
SK-FS-01 Application Identity Registration
SK-FS-07 Access Route Determination
SK-FS-04 / 05 Service Account and Group Requests
SK-FS-06 Human User Access Routing
SK-FS-09 Firewall Connectivity Request
SK-FS-12 Access Request Status Tracking
SK-FS-13 Partner System Agreement Assembly
THOUGHT PROCESS Routing is applied from memory today; encode it once and call it first for every access request. Human decision: security teams approve access through existing tooling.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: This workstream is a strong candidate for early P3 integration because routing errors here are the most expensive in elapsed time. Thought process: Routing is applied from memory today; encode it once and call it first for every access request. Human decision retained: security teams approve access through existing tooling.

## Slide 22
Gateway subscription is approval-gated and tracked by hand today
Phase C · Build & Go-Live · Workstream 8.2 of 10
AIM Grant the partner the ability to call ICMP services through the Apigee gateway.
GOALS
Onboard to the Apigee marketplace
Identify the right ICMP API products
Register and subscribe
Obtain approvals and clearances
ARTIFACTS AT EXIT
Active API subscriptions
Approvals
Current Apigee Onboarding Tracker
CURRENT BAU
Accountable: Onboarding resource with partner team
Resource obtains approvals and maintains the tracker by hand
WHERE IT BREAKS — IMPEDIMENTS
Approvals gate the subscription and are chased manually
Tracker currency depends on individual discipline
Partners hand-build API requests to start testing
WITH ONBOARD360AI — TARGET STATE
Apigee Subscription · Postman Collection Generation
SK-AK-01 Marketplace Onboarding Walkthrough
SK-AK-02 API Product Discovery
SK-AK-03 Registration & Subscription
SK-AK-04 Subscription Approval Tracking
SK-AK-05 Gateway Tracker Maintenance
SK-AK-06 Postman Collection Generation
THOUGHT PROCESS Subscription is procedural, approvals are not: automate the procedure, make approvals visible and aged. Human decision: Apigee approvers.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: The generated partner-specific API collection removes a real source of early friction: partners can call ICMP services with the right endpoints, authentication and sample payloads from day one. Thought process: Subscription is procedural, approvals are not: automate the procedure, make approvals visible and aged. Human decision retained: Apigee approvers.

## Slide 23
Reconciliation is a stated outcome, not an optional extra to descope
Phase C · Build & Go-Live · Workstream 8.3 of 10
AIM Enable event notifications so the partner can reconcile every ingestion, success and failure.
GOALS
Initiate KEES; onboard to Kafka
Create consumer groups on the ICMP topic
Enable request- and document-level notifications
Define reconciliation, retry and exception handling; size ingestion to volume
ARTIFACTS AT EXIT
Consumer groups and notifications live
Reconciliation, retry and exception design
Current Kafka Onboarding Tracker
CURRENT BAU
Accountable: KEES team, partner and architects
Resource initiates KEES; partner and architects design reconciliation
WHERE IT BREAKS — IMPEDIMENTS
Separate engagement with its own approvals and lead time
Reconciliation descoped under pressure when treated as detail
Failure-path behaviour assumed, not designed
WITH ONBOARD360AI — TARGET STATE
KEES Enablement
SK-AK-07 KEES Engagement Initiation
SK-AK-08 Topic & Consumer Group Design
SK-AK-09 Consumer Group Provisioning
SK-AK-10 Notification Configuration
SK-AK-11 Reconciliation Pattern Guidance
SK-AK-12 Retry & Exception Design
SK-CP-09 Ingestion Sizing Guidance
THOUGHT PROCESS Reconciliation protects the business outcome, so keep it in scope and design the failure path explicitly. Human decision: KEES team provisions.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: The ingestion design must absorb the migration and peak volumes captured back in Stage 1, which is another example of a determination carried forward. Thought process: Reconciliation protects the business outcome, so keep it in scope and design the failure path explicitly. Human decision retained: KEES team provisions.

## Slide 24
Content configuration must follow the governance decision, never an assumption
Phase C · Build & Go-Live · Workstream 8.4 of 10
AIM Configure the trusted and untrusted content paths exactly as Imaging Governance determined.
GOALS
Untrusted: virus scanning, AI classification, human-in-the-loop with pre/post-capture profiles, untrusted profile
Trusted: profile configured with governance-allocated category/type/subtype
Route new document types back for a fresh decision
ARTIFACTS AT EXIT
Untrusted and trusted ICMP profiles
Classification and HITL profiles
Registered classification
CURRENT BAU
Accountable: Engineering with iDocs, IRM, scanning teams
Determination carried forward from the resource's memory
WHERE IT BREAKS — IMPEDIMENTS
Assumed classification builds unneeded work or misses needed work
Allocated but unconfigured classification is a silent gap
New document types silently inherit an existing classification
Samples needed but late
WITH ONBOARD360AI — TARGET STATE
Content Processing Configuration · Imaging Governance Liaison
SK-CN-01 / 02 Untrusted and Trusted Profile Design
SK-CN-03 Virus Scanning Onboarding
SK-CN-04 / 07 Classification and HITL Engagement
SK-CN-08 / 09 Pre- and Post-Capture Profiles
SK-CN-11 Profile Configuration Validation
SK-CN-14 Classification Registration
SK-CN-16 New Type Re-Review Trigger
THOUGHT PROCESS One registered determination is the single source of truth; every profile keys to it. Human decision: Imaging Governance determination and allocation.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: A partner may need both paths. Trusted documents bypass classification and HITL but still carry a governance-allocated classification that retention and search depend on. Thought process: One registered determination is the single source of truth; every profile keys to it. Human decision retained: Imaging Governance determination and allocation.

## Slide 25
Metadata decides what can be found later and cannot be cheaply retrofitted
Phase C · Build & Go-Live · Workstream 8.5 of 10
AIM Make content searchable, retrievable, viewable and correctly secured for every user group.
GOALS
Run metadata discovery workshops; define search filters
Map security keys, legal entity and RCC
Onboard repository; enable search and view APIs; configure viewer
Provision access; train users
ARTIFACTS AT EXIT
Metadata model and mappings
Configured repository, APIs and viewer
Access grants and user manuals
CURRENT BAU
Accountable: Architects, engineering, onboarding resource
Resource owns access, demos and training with the UI team
WHERE IT BREAKS — IMPEDIMENTS
Retrofitting metadata means reprocessing content
Mappings are a security control, not just data design
Adoption fails without training and manuals
WITH ONBOARD360AI — TARGET STATE
Metadata & Retrieval Design
SK-MD-01 Metadata Discovery Facilitation
SK-MD-02 Search Filter Definition
SK-MD-03 Security Key & Entity Mapping
SK-MD-05 / 06 Search and View API Enablement
SK-MD-08 Business & Audit Access
SK-MD-09 UI Demonstration Pack
SK-MD-10 User Manual Generation
THOUGHT PROCESS Design-led work benefits most from guided structure (P2), not automation. Human decision: business users approve the metadata model.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Repository configuration follows metadata design, never the other way round. The agent structures workshops so the right questions are asked once. Thought process: Design-led work benefits most from guided structure (P2), not automation. Human decision retained: business users approve the metadata model.

## Slide 26
Retention is a business obligation enforced by configuration, not by documents
Phase C · Build & Go-Live · Workstream 8.6 of 10
AIM Convert a business retention obligation into an approved, enforced retention configuration.
GOALS
Gather requirements from the business owner; draft RM questionnaire
Secure RM approval and hand off
Configure retention code, period and destruction policy
Enable WORM where applicable; confirm legal hold and audit
ARTIFACTS AT EXIT
Approved RM Onboarding Questionnaire
Configured retention schedules
Regulatory storage compliance
CURRENT BAU
Accountable: Records Management
Resource gathers and drafts; RM reviews, approves, configures
WHERE IT BREAKS — IMPEDIMENTS
Requirement must come from the accountable business owner, not be inferred
RM approval is a gate often chased by hand
Regulated storage found late invalidates repository design
WITH ONBOARD360AI — TARGET STATE
Records & Retention
SK-RM-01 Retention Requirement Gathering
SK-RM-02 RM Questionnaire Drafting
SK-RM-03 Review & Approval Tracking
SK-RM-04 Retention Code Advisory
SK-RM-05 Configuration Handoff
SK-RM-06 Regulatory Storage Check
SK-RM-07 / 08 Legal Hold and Destruction Policy
THOUGHT PROCESS Generate the questionnaire from what intake captured, so RM reviews instead of re-asking. Human decision: Records Management decides the retention position.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: In the AGRIA case this meant a defined retention code, a ten-year period and write-once-read-many storage, all of which were knowable at intake. Thought process: Generate the questionnaire from what intake captured, so RM reviews instead of re-asking. Human decision retained: Records Management decides the retention position.

## Slide 27
Load testing is volume-driven, and its tickets must land in the right project
Phase C · Build & Go-Live · Workstream 8.7 of 10
AIM Prove the design holds at migration, BAU and peak volumes, and scales for growth.
GOALS
Collect three volume classes; complete capacity planning
Decide if SPLI applies; run it and obtain approvals
Raise tickets against the allocated team's project
Validate scalability for growth
ARTIFACTS AT EXIT
Capacity plan
SPLI applicability decision and approval
Correctly routed tickets
CURRENT BAU
Accountable: Engineering and SPLI team
Resource collects volumes and raises tickets by hand
WHERE IT BREAKS — IMPEDIMENTS
Migration is a one-time peak often missed in sizing
Testing skipped when needed, or run when not
Tickets raised in the intake project are invisible to the team that must act
WITH ONBOARD360AI — TARGET STATE
Volume Assessment · Load Testing
SK-CP-02 Volume Class Modelling
SK-CP-06 Load Testing Applicability
SK-CP-07 Load Testing Engagement Request
SK-CP-08 Load Testing Approval Tracking
SK-CP-10 Scalability Validation Checklist
SK-XC-03 Ticket Routing Guard
THOUGHT PROCESS Apply volume thresholds as a rule; refuse to create a ticket whose project cannot be resolved. Human decision: SPLI team approval.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: The Ticket Routing Guard never defaults or guesses. A ticket it cannot route correctly is a ticket it does not create, which is better than one nobody sees. Thought process: Apply volume thresholds as a rule; refuse to create a ticket whose project cannot be resolved. Human decision retained: SPLI team approval.

## Slide 28
Each test cycle catches a different failure class; skipping one moves it to production
Phase C · Build & Go-Live · Workstream 8.8 of 10
AIM Prove the solution works, matches intake objectives, holds at volume and reconciles on failure.
GOALS
Unit: component defects
Integration: mismatches between separately configured systems
UAT: gap between build and intake objectives
SPLI: volume failures, where applicable
Reconciliation: success and failure paths
ARTIFACTS AT EXIT
Test evidence per cycle
UAT sign-off; resolved defects
Production-readiness validation
CURRENT BAU
Accountable: Engineering, partner and business users
Resource brokers defect and conflict resolution across sides
WHERE IT BREAKS — IMPEDIMENTS
Config mismatches surface late, in integration testing
Failure paths assumed rather than proven
Defect routing depends on one person knowing both sides
WITH ONBOARD360AI — TARGET STATE
Test Orchestration
SK-TE-02 Integration Test Plan
SK-TE-03 Reconciliation Test Design
SK-TE-04 UAT Plan & Sign-Off Tracking
SK-TE-05 Load Test Execution Support
SK-TE-06 Defect Triage & Routing
SK-TE-07 Configuration Conflict Detection
SK-TE-08 Production Readiness Validation
THOUGHT PROCESS Detect configuration conflicts before integration testing does, and route defects with context. Human decision: business users give UAT sign-off.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: UAT is the only test that closes the loop back to the objectives stated at intake, which is why the UAT plan is assembled from the intake record. Thought process: Detect configuration conflicts before integration testing does, and route defects with context. Human decision retained: business users give UAT sign-off.

## Slide 29
The environment ladder is fixed; gates must be enforced, not remembered
Phase C · Build & Go-Live · Workstream 8.9 of 10
AIM Promote the partner through every environment, each validating what the previous one cannot.
GOALS
Progress through the fixed ladder, no skips
Use the correct service account per environment
Exclude the internal-only environment
Confirm team allocation before full progression
ARTIFACTS AT EXIT
Promotion record per environment
Gate evidence
CURRENT BAU
Accountable: Engineering with onboarding resource
Account and gate rules applied from memory
WHERE IT BREAKS — IMPEDIMENTS
Wrong environment account fails late and confusingly
Skip requests under schedule pressure
No allocated team limits the partner to the first environment
WITH ONBOARD360AI — TARGET STATE
Environment Progression
SK-TE-09 Environment Gate Check
SK-TE-10 Promotion Ladder Enforcement
SK-TE-11 Delivery Team Allocation Check
SK-TE-12 Environment Account Validation
SK-FS-08 Environment Account Mapping
THOUGHT PROCESS The ladder is a rule: refuse skips and explain what the skipped environment validates. Human decision: release and engineering approvals.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: This is where Stage 7 becomes a hard gate: team allocation decided in planning determines how far delivery can physically go. Thought process: The ladder is a rule: refuse skips and explain what the skipped environment validates. Human decision retained: release and engineering approvals.

## Slide 30
Readiness documents become generation work once the onboarding record exists
Phase C · Build & Go-Live · Workstream 8.10 of 10
AIM Produce the evidence and documentation that let others support and audit the solution.
GOALS
Keep Apigee and Kafka trackers current
Produce technical design docs and technology notes
Produce user guides and runbooks
Obtain technical and business sign-offs
ARTIFACTS AT EXIT
Current trackers
Design docs, runbooks, user guides
Technical and business sign-offs
CURRENT BAU
Accountable: Onboarding resource and architects
Documents assembled by hand from facts scattered across the lifecycle
WHERE IT BREAKS — IMPEDIMENTS
Same facts re-typed into multiple documents
Trackers drift from reality
Sign-offs chased individually
WITH ONBOARD360AI — TARGET STATE
Release Readiness
SK-RL-07 Technical Design Documentation
SK-RL-08 Operational Runbook Generation
SK-AK-05 / 13 Tracker Maintenance
SK-RL-04 Sign-Off Tracking
SK-XC-07 Artefact Index
THOUGHT PROCESS Write facts once into the onboarding record and generate every document from it. Human decision: sign-off holders.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: Runbooks are what let Platform Support operate a solution it did not build. Generating them from the configuration record makes them accurate by construction. Thought process: Write facts once into the onboarding record and generate every document from it. Human decision retained: sign-off holders.

## Slide 31
Go-live is a transfer of ownership, and gaps become support incidents
Phase C · Build & Go-Live · Stage 9 of 9
AIM Move the solution from the project team that knows it to a support organisation that does not.
GOALS
Create and finalise the Release Transition page
Confirm UAT sign-off, support readiness and handoff contents
Obtain go-live sign-offs; deploy; support release night
Attend validation call; verify final production call; hand over
ARTIFACTS AT EXIT
Release Transition page
Production deployment and validated operation
Completed support handover
CURRENT BAU
Accountable: Partner Onboarding Resource
Platform Support, Delivery Mgmt, Cloud/Hosting Eng. and partner support
WHERE IT BREAKS — IMPEDIMENTS
Transition page assembled by hand; completeness matters more than length
Production-specific failures need the builders still engaged
Anything deployed but unknown to support becomes an incident
WITH ONBOARD360AI — TARGET STATE
Release Readiness
SK-RL-01 Transition Page Generation
SK-RL-02 Completeness Check
SK-RL-03 Support Readiness Checklist
SK-RL-04 Sign-Off Tracking
SK-RL-05 / 06 Validation Brief, Release-Night Runbook
SK-RL-09 Handover Pack
SK-RL-10 Post-Go-Live Validation
THOUGHT PROCESS Generate the transition page from the record and check it against each support team's needs. Human decision: named sign-off holders; agent blocks without them.
1 Request
2 Intake Review
3 LOB Priority
4 Discovery & Triage
5 Epic Creation
6 Big Room Planning
7 Capacity
8 Dev & Delivery
9 Partner Live
Notes: A solution that passes UAT can still fail on production specifics, and the people who can diagnose it in minutes are the ones who built it. The onboarding resource stays engaged through validation by design; the agent prepares the brief so that time is spent diagnosing, not reconstructing. Thought process: Generate the transition page from the record and check it against each support team's needs. Human decision retained: named sign-off holders; agent blocks without them.

## Slide 32
Five failure types repeat across the lifecycle, and all are addressable by design
Current state · Synthesis
Failure type | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9 | Design response
Context lost at handoff |  |  |  |  |  |  |  |  |  | Onboarding record and carry-forward (SK-XC-01, 04, 07)
Rules that fail silently |  |  |  |  |  |  |  |  |  | Encoded rules and guards (SK-XC-03, SK-FS-07, SK-TE-10, SK-TR-06)
Invisible waiting |  |  |  |  |  |  |  |  |  | Ageing, nudges, notifications (SK-TR-08, SK-FS-12, SK-XC-06, 11)
Decisions not prepared for |  |  |  |  |  |  |  |  |  | Governance liaison (SK-IN-13, SK-CN-12 to 14)
Manual re-assembly of known facts |  |  |  |  |  |  |  |  |  | Generation from the record (SK-PL-04, SK-RM-02, SK-RL-01)
Primary issue
Secondary issue
Qualitative assessment from the current-state process analysis; to be validated by the baseline measurement.
Notes: This is the bridge from problem to solution. Every red cell maps to a named mechanism in the target state. None of the mechanisms replace a human decision; they remove rework, waiting and re-derivation around those decisions.

## Slide 33
One partner, two document paths, almost the entire ICMP capability surface
Proof · Worked use case: RIA Platform (AGRIA)
Attribute | Value
Partner application | RIA Platform (AGRIA), wealth platform for RIAs
Business Application ID | APM0009695
Zone | Publicly Accessible Application (PAA)
Integration route | ICMP API services via the Apigee gateway
Document paths | Two: one untrusted, one trusted
ONE ONBOARDING, NOT TWO
Billing sits inside AGRIA, so one application identity needs both a trusted and an untrusted profile. Splitting it duplicates intake, security analysis and capacity conversations.
Untrusted: FinTech agreements
AGRIA portal
DCT virus scan
iDocs AI classification
IRM HITL (if needed)
Apigee → ICMP
Kafka → reconcile
Trusted: billing records
Billing application
AGRIA
Event-based ingestion
Regulated ICMP (10-yr, WORM)
Search & view APIs
AGRIA, internal, audit users
Outcomes: end manual email-based archival · meet regulatory retention · automated reconciliation · audit, legal hold and RM support · a reusable pattern for future partners
Notes: Today FinTech agreements arrive by email and are uploaded by hand through the ICMP interface. The target automates ingestion, applies retention and reconciles through events. Human-in-the-loop is invoked only where AI classification needs human confirmation; trusted documents bypass the classification workflow. This case touches almost every specialist team, which is why it is a good test of the design.

## Slide 34
The work is highly structured but not automated; genuine decisions are few
Proof · What AGRIA demonstrates
1
Structured, not automated
Almost every activity follows a rule that is known and written down, applied by people from memory, one onboarding at a time.
2
A few genuine decisions
The Imaging Governance determination needs a team to view documents and decide. The procedure around it can still be prepared, tracked and carried forward.
3
Variable content, fixed shape
The next partner differs in document types, volumes, retention codes and objectives, not in stages, workstreams, artifacts or routing.
RULES THAT CAN BE WRITTEN DOWN
Which access route applies to which request type
Which project a ticket belongs to
Which profile a document path requires
Whether load testing is warranted at a given volume
GENUINE DECISIONS — STAY HUMAN
Trusted vs untrusted; category, type and subtype
Retention position
Capacity commitment
Go-live authorisation
Notes: Stable procedure plus variable input is exactly the profile that benefits from agent-assisted execution rather than wholesale replacement. This is the hinge of the deck: from here we show the design.

## Slide 35
Onboard360AI externalises the onboarding's memory and enforces its rules
Target state · Vision
TODAY
WITH ONBOARD360AI
1
2
3
4
5
6
7
8
9
One person's memory
1
2
3
4
5
6
7
8
9
Onboarding record
Context externalised, not remembered
Rules enforced, not recalled
Decisions prepared for, not waited on
Notes: The role does not go away; it becomes more valuable, focusing on judgement and partner outcomes. The agent holds what was agreed, what is outstanding and who owes what, so the onboarding survives a handover, an absence or a reassignment without loss.

## Slide 36
Onboard360AI sits under the existing Platform Specialist Agent on iDocs Canvas
Target state · Platform architecture
iDocs Canvas
Enterprise document intelligence platform: runtime, tool surface, conversational interface, governance controls
Tachyon SDK
Config-driven runtime composition; local and MCP tools; pre- and post-condition contracts on every invocation
Platform Specialist Agent
Existing agent for platform-level assistance
Onboard360AI — Master Onboarding Agent NEW
Owns the onboarding journey end to end, routes to sub-agents, holds onboarding state
Sub-agents (19)
Goal-bearing components, each owning an outcome
Skills (138)
Single procedures, rule sets or knowledge domains that return a result
Notes: We build on an existing platform and agent, not a new stack. Config-driven composition means sub-agents and skills are assembled from configuration and can be versioned and tested independently.

## Slide 37
Goals become sub-agents; rules and knowledge become reusable skills
Target state · Governing design rule
Does the component own an outcome and choose between courses of action?
YES
Sub-agent
Example: "Get this partner through foundational setup."
NO
Skill
Example: "Determine which access route applies to this request type."
Small and testable
Reused across sub-agents
Independently versionable — written once, called everywhere
Notes: This rule keeps the design maintainable. When access routing changes, one skill changes, and every sub-agent that calls it picks up the change.

## Slide 38
Every skill declares its integration level and says so before it acts
Target state · Integration maturity
P1 Link
Points the user to the authoritative Confluence or knowledge base page
P2 Read and guide
Reads the source and guides the user step by step; writes to no system
P3 Direct integration
Calls the target system via MCP or API; reads live state and acts where authorised
RUNTIME DISCLOSURE RULE
Every agent and skill states at the start what is integrated today and what the next phase adds, so no user assumes an action was performed when it was only described.
Notes: This prevents over-promising. At P2 the user knows they are the one who will click the button. It also lets us ship value early at P1 and P2 while P3 integrations are negotiated with system owners.

## Slide 39
Nineteen sub-agents cover every stage; eight form the MVP1 baseline
Target state · Sub-agent roster
Sub-agent | Tier | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
POC Assistance | MVP1 | ● |  |  | ● |  |  |  |  | 
Intake Verification | MVP1 |  | ● |  |  |  |  |  |  | 
Foundational Setup | MVP1 |  |  |  |  |  |  |  | ● | 
Volume Assessment | MVP1 |  |  |  | ● |  |  | ● | ● | 
Load Testing | MVP1 |  |  |  |  |  |  |  | ● | 
Apigee Subscription | MVP1 |  |  |  |  |  |  |  | ● | 
Postman Collection Generation | MVP1 |  |  |  |  |  |  |  | ● | 
Environment Progression | MVP1 |  |  |  |  |  |  |  | ● | 
Intake Authoring Assistance | Extension | ● |  |  |  |  |  |  |  | 
Triage Classification | Extension |  | ● |  | ● |  |  |  |  | 
Prioritisation Support | Extension |  |  | ● |  |  |  |  |  | 
Epic & Feature Composition | Extension |  |  |  |  | ● | ● |  |  | 
KEES Enablement | Extension |  |  |  |  |  |  |  | ● | 
Imaging Governance Liaison | Extension | ● |  |  | ● |  |  |  | ● | 
Content Processing Configuration | Extension |  |  |  | ● |  |  |  | ● | 
Records & Retention | Extension |  |  |  | ● |  |  |  | ● | 
Metadata & Retrieval Design | Extension |  |  |  |  |  |  |  | ● | 
Test Orchestration | Extension |  |  |  |  |  |  |  | ● | 
Release Readiness | Extension |  |  |  |  |  |  |  |  | ●
READING THE ROSTER
8 MVP1 sub-agents (shaded) concentrate on Stage 8, where lead times and routing errors cost most
11 extension sub-agents close the front of the flow and the specialist workstreams
Onboard360AI orchestrates all 19 and holds the onboarding record
Notes: MVP1 concentrates on Stage 8 because that is where lead times and routing errors cost most. The extension set closes the front of the flow, where incomplete work creates the most downstream cost.

## Slide 40
One hundred thirty-eight skills in twelve domains, each reusable and phase-tagged
Target state · Skills catalogue
13
A · SK-IN
Intake and DOR
Intake Authoring; POC Assistance
11
B · SK-TR
Intake Verification and Triage
Intake Verification; Triage Classification
10
C · SK-PL
Prioritisation and Planning
Prioritisation; Epic & Feature
10
D · SK-CP
Volume, Capacity, Load Testing
Volume Assessment; Load Testing
13
E · SK-FS
Foundational Setup, Access, Security
Foundational Setup; POC Assistance
13
F · SK-AK
Gateway and Event Enablement
Apigee; Postman; KEES
16
G · SK-CN
Content Processing and Classification
Content Processing; Governance Liaison
8
H · SK-RM
Records Management and Retention
Records & Retention
10
I · SK-MD
Metadata, Repository, Retrieval
Metadata & Retrieval Design
12
J · SK-TE
Testing, Defects, Environments
Test Orchestration; Env. Progression
10
K · SK-RL
Release Readiness and Handover
Release Readiness
12
L · SK-XC
Cross-Cutting · FOUNDATION
All sub-agents and the orchestrator
Total: 138 skills · full list in Appendix A2
Notes: Reuse is deliberate. Access Route Determination, Ticket Routing Guard and Determination Carry-Forward are called by many sub-agents. The full skill list is in appendix A2.

## Slide 41
Each user sees only the skills that match their role and authority
Target state · Skills by user type
Partner / requestor
Understand onboarding, build a complete intake
Journey Explainer · DOR Walkthrough · Completeness Pre-Check · Status View
ECM intake team (L4/L3 PMs)
Validate, open triage, compose the epic
Completeness Validation · Participant Identification · Epic Draft
Triage leads
Derive routing, complete triage
Area/Impact Derivation · Triage Completion Field Set
LOB sponsors
Rank demand on evidence
Priority Evidence Pack · Regulatory Driver Summary
Partner Onboarding Resource
Run the whole journey — primary persona
Every domain
Engineering & enabling
Build on confirmed determinations
Determination Carry-Forward · Conflict Detection · Gate Check
Imaging Governance
Make the determination — human decision
Submission Pack · Taxonomy Lookup · Classification Registration
Specialist teams
Their own workstream only
RM · classification · HITL · Kafka · gateway · load testing · security
Platform Support
Accept and operate
Completeness Check · Handover Pack · Runbooks
Notes: The requestor never sees skills that write to platform systems. Imaging Governance sees only what it needs to decide: the documents on the flow, path context and the taxonomy, not the delivery procedure. The Partner Onboarding Resource sees every domain because the design is built around that role.

## Slide 42
Determinations made early drive work stages later; one component must hold them
Target state · Why the orchestrator carries state
Onboard360AI onboarding record
Volume profile
Made at Stage 1, refined at 4
Capacity plan and SPLI (8.7); ingestion design (8.3)
Governance determination and classification
Made at Stage 4
Content profiles (8.4); retention keying (8.6); search filters (8.5)
Retention and regulatory position
Made at Stage 4
Repository choice and WORM (8.5, 8.6)
Delivery team allocation
Made at Stage 7
Ticket routing (8.7); how far the environment ladder goes (8.9)
Without it, a downstream step acts on an assumption the upstream stage never confirmed.
Notes: This is why the orchestrator is not just a router. It carries determinations forward and stops a downstream sub-agent from acting on anything unconfirmed. This is precisely the context that today lives in one person's working memory.

## Slide 43
Ten rules that fail silently today become rules the platform enforces
Governance · Rules encoded as skills
Rule | How it is enforced
Ticket routing | SK-XC-03 resolves the project per ticket type; refuses rather than guesses
Access routing | SK-FS-07 routes by request type; called first by every access skill
Environment accounts | SK-FS-08 / SK-TE-12 ensure the right account; internal-only environment excluded
Promotion ladder | SK-TE-10 refuses skips; SK-TE-11 applies first-environment-only without a team
Triage completion | SK-TR-06 completes all edits atomically
Determination integrity | SK-XC-04 carries confirmed upstream facts forward
Governance precedence | SK-CN-14 is the only source of the determination; SK-IN-05 is labelled provisional
New type re-review | SK-CN-16 routes new document types back to Imaging Governance
Disclosure | SK-XC-05 states the integration phase before any interaction
Auditability | SK-XC-08 records every action, the authorising rule and the approving human
Converting a rule that must be remembered into a rule that is enforced is the single highest-value part of this design.
Notes: Every one of these rules exists and is known today. They fail because they are applied from memory, and they fail silently, surfacing days later as a request in the wrong queue or a ticket nobody can see.

## Slide 44
Onboard360AI assists and enforces; named humans keep every consequential decision
Governance · Human authority and approval
The agent does not approve.
Decision | Who decides (human decision) | What the agent does
Is the demand worth doing | LOB sponsor | Assembles evidence; does not rank
Is the intake complete enough | ECM intake team | Validates and reports; marginal calls stay human
Trusted vs untrusted | Imaging Governance, viewing documents on the flow | Prepares submission, confirms samples, tracks, registers outcome
Category, type, subtype (trusted) | Imaging Governance | Supplies taxonomy, records allocation, keys configuration to it
Retention position | Records Management, on the business owner's requirement | Drafts questionnaire, tracks approval
Capacity commitment | Enabling and engineering teams | Assembles request, resolves routing
Security and access approval | Security teams via existing tooling | Routes correctly, tracks; does not grant
Go-live authorisation | Named sign-off holders | Tracks sign-offs; blocks progression without them
Notes: This slide is the answer to risk and audit questions. Every action the agent takes is recorded with the rule that authorised it and the human who approved it.

## Slide 45
The benefit comes from removing rework and waiting, not replacing judgement
Governance · Where the benefit comes from
1
Context externalised, not remembered
Onboarding record survives handover, absence, reassignment
SK-XC-01, 04, 07
2
Rules enforced, not recalled
Removes a whole class of misrouting rework
SK-XC-03, SK-FS-07, SK-TE-10, SK-TR-06
3
Waiting made visible
Every wait is aged and owned: the precondition for reducing it
SK-TR-08, SK-FS-12, SK-XC-06, 11
4
Decisions prepared for, not waited on
Samples ready, submission complete, decision tracked and registered
SK-IN-13, SK-CN-12, 13, 14
5
Precedent reused
Comparable onboardings shorten discovery, reduce variance
SK-XC-12
HOW WE WILL PROVE IT
Effort: person-days per team per stage
Elapsed: calendar days per stage
Baseline vs post-deployment: [baseline]
Notes: We separate two claims on purpose: making people faster, and removing time spent waiting. They need different evidence, and most of this design targets the waiting.

## Slide 46
Build the foundation first, then the highest-volume and longest-lead work
Roadmap · Build sequencing
Wave 1
Cross-cutting SK-XC-01 to 05 + 8 MVP1 sub-agents
Onboarding state, carry-forward, routing guards and disclosure underpin everything
Wave 2
Intake and triage: SK-IN, SK-TR
Highest volume, clearest rules, biggest downstream cost of gaps
Wave 3
Setup, gateway, events: SK-FS, SK-AK
Longest lead times; routing errors most expensive; early P3 candidates
Wave 4
Content, records, metadata: SK-CN, SK-RM, SK-MD
Design-led; benefits most from P2 guidance
Wave 5
Testing, progression, release: SK-TE, SK-RL
Depends on everything upstream; release readiness becomes generation
DECISION TODAY
Pull forward governance liaison SK-CN-12 to 16
No dates shown: each wave is sequenced by dependency and returns for approval with evidence.
Notes: The catalogue describes the full target and should not be built in one pass. Each wave proves the procedural layer before integration-heavy work begins. Within Wave 4, the governance liaison skills are worth pulling forward because an unregistered determination blocks the rest of the content workstream.

## Slide 47
Without a current-state baseline, no benefit claim can be defended
Roadmap · What must be measured first
ILLUSTRATIVE ONLY — NOT MEASURED DATA
Stage A
Effort
Waiting
Stage B
Stage C
Stage D
Full bar = elapsed calendar days · purple = effort (person-days) · grey = waiting
WHAT TO MEASURE
Person-days per team per stage
Elapsed calendar days, stage entry to exit
Source: completed intakes, not estimates
Values: [baseline] for all stages until the study completes
Why: the gap between effort and elapsed is where waiting sits, and waiting is what this design targets
Notes: This is a prerequisite, not a formality. It lets us distinguish making people faster from removing time they spend waiting, which are different claims needing different evidence.

## Slide 48
The main risks are integration access, over-trust and adoption, each mitigated
Roadmap · Delivery risks and mitigations
Risk | Impact | Mitigation built into the design
P3 integrations delayed by system owners | Agent guides but cannot act | Phased P1/P2/P3 with runtime disclosure; value ships at P2
Provisional view treated as the determination | Rework on assumed classification | SK-IN-05 labelled provisional; SK-CN-14 is the only source of truth
Agent action without accountable approval | Audit and control concern | Human authority model; SK-XC-08 audit trail on every action
Rules change and skills drift | Wrong routing enforced at scale | One skill per rule, independently versioned and tested
Low adoption by specialist teams | Record incomplete; benefit lost | Persona-scoped skills; each team sees only its workstream
No baseline | Benefit cannot be proven | Baseline study funded in the same decision as Wave 1
Proposed framing; confirm owners before presenting.
Notes: Most risks are already addressed by design choices shown earlier. The open risk is integration access, which needs sponsorship from system owners.

## Slide 49
We ask for four decisions to start Wave 1 with measurable outcomes
The leadership ask
1
Approve Wave 1
Cross-cutting skills SK-XC-01 to 05 and the 8 MVP1 sub-agents: the foundation everything else depends on.
2
Fund the baseline study
Person-days and elapsed days per stage from completed intakes.
3
Sponsor P3 integration access
Named owners for access tooling, identity management, Apigee, Kafka and the intake project.
4
Confirm governance participation
Imaging Governance and Records Management agree how determinations and approvals are registered.
Everything beyond Wave 1 returns for approval with baseline evidence.
Notes: This is a bounded first step. It proves the onboarding record, the routing guards and disclosure on real onboardings before we extend to the full lifecycle.

## Slide 50
In 90 days we will have a baseline, a working foundation and a pilot onboarding
Next 90 days
Days 0–30
Days 31–60
Days 61–90
Measure
Select completed intakes; define data capture
Baseline effort and elapsed per stage
Publish baseline to sponsors
Build
Stand up onboarding record and cross-cutting skills
MVP1 sub-agents at P1/P2
First P3 integrations where access is granted
Prove
Pick a pilot onboarding
Run pilot through Stage 8 workstreams
Report against baseline; Wave 2 proposal
Proposed plan; owners and exact scope confirmed once the slide 49 decisions are taken.
Notes: The 90-day plan is proposed; owners and exact scope are confirmed once the decisions on slide 49 are taken.

## Slide 51
APPENDIX
Reference material
A1 Glossary · A2 Skills catalogue by domain · A3 Enabler user journey
Notes: Use only if asked.

## Slide 52
Glossary
Appendix A1
Term | Meaning
ATL / ATL+ / BTL / TBD | Commitment indicators: above the line, above with extra confidence or scope, below the line, to be determined
BAU | Business as usual; also steady-state volume vs migration and peak
DOR | Definition of Ready workbook completed at Stage 1
ECM / CMP | Enterprise content management / content management platform services
HITL | Human in the loop, invoked where AI classification cannot confirm
iDocs / iDocs Canvas | AI classification engine / document intelligence platform on Tachyon SDK
ICMP | Enterprise repository for archival, retention, search and retrieval
Imaging Governance | Decides trusted vs untrusted by viewing documents on the flow; allocates category, type, subtype
IRM | Iron Mountain human-in-the-loop validation and classification service
Term | Meaning
KEES | Kafka Enablement Engagement Services
MCP | Model Context Protocol, used for P3 direct integration
P1 / P2 / P3 | Integration phases: link, read and guide, direct integration
PAA | Publicly Accessible Application zone
RCC | Organisational mapping applied with legal entity and security keys
RM | Records Management
SPLI | System Performance Load Ingestion Testing
TS | Technical specification
WORM | Write once, read many regulated storage
Notes: Reference glossary.

## Slide 53
Domain A — Intake and Definition of Ready (13 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-IN-01 | DOR Workbook Walkthrough | Guides a requestor section by section through the Definition of Ready workbook, explaining what each field is used for downstream. | P2
SK-IN-02 | Business Objective Elicitation | Draws out and structures the business objective in terms a product team can evaluate, rather than a feature request. | P2
SK-IN-03 | Document Profile Capture | Captures document types, sizes and traits, and explains how each affects later profile and classification design. | P2
SK-IN-13 | Sample Availability Check | Establishes whether representative document samples exist for each document path, and flags that Imaging Governance requires documents viewed on the flow rather than described. | P2
SK-IN-04 | Volume Profile Capture | Captures migration, business-as-usual and peak volumes separately, and flags where estimates are missing. | P2
SK-IN-05 | Trusted vs Untrusted Pre-Assessment | Returns an indicative trusted or untrusted position from the described document sources, explicitly flagged as provisional pending the Imaging Governance determination. Never presented as the determination itself. | P2
SK-IN-06 | Retention Requirement Capture | Captures retention obligations, regulatory drivers, retention period and legal hold requirements. | P2
SK-IN-07 | Dependency & Downstream Impact Capture | Identifies dependent systems, programmes, regulatory deadlines and downstream consumers. | P2
SK-IN-08 | Capability Requirement Mapping | Maps stated business needs to the specific platform capabilities required — archival, retention, search, retrieval, viewing, notification. | P2
SK-IN-09 | Intake Completeness Pre-Check | Runs the intake against the minimum criteria before submission and returns a gap list, so incomplete packages never enter the queue. | P2
SK-IN-10 | Intake Ticket Creation | Creates the intake record against the fixed intake project, in the required format. | P3
SK-IN-11 | Partner System Agreement Primer | Explains the agreement, what the partner is committing to, and what evidence of sign-off is required. | P1
SK-IN-12 | Onboarding Journey Explainer | Explains the nine stages, what happens at each, and what the partner will be asked to do and when. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain A skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 54
Domain B — Intake Verification and Triage (11 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-TR-01 | Intake Completeness Validation | Validates a submitted intake against the minimum criteria and returns a pass or a structured gap list. | P3
SK-TR-02 | Missing-Detail Gap Report | Produces the clarification request to send to the requestor, itemised and prioritised. | P2
SK-TR-03 | Triage Label State Transition | Applies the correct label transition for the requested state change, removing superseded labels rather than adding alongside them. | P3
SK-TR-04 | Area Label Derivation | Derives the applicable area labels from the intake content and returns them with the reasoning for each. | P2
SK-TR-05 | Impact Tag Derivation | Derives impact tags — image capture, document generation, print-and-mail data flow, downstream reporting, AI classification, impacted components — from the requirements. | P2
SK-TR-06 | Triage Completion Field Set | Performs the full completion sequence — label removal, label addition, area labels, completion date — as one atomic action rather than four manual edits. | P3
SK-TR-07 | Follow-Up Loop Registration | Registers the awaiting-details state with the follow-up tags, the responsible party and the note explaining what is needed and by when. | P3
SK-TR-08 | Follow-Up Nudge & Ageing Report | Tracks intakes in the awaiting-details state, ages them, and prompts before the follow-up date passes. | P3
SK-TR-09 | SME & Participant Identification | Derives from the intake content which product owners, architects and specialist SMEs must attend discovery. | P2
SK-TR-10 | Triage Readiness Brief | Assembles a pre-read brief for the discovery session from the intake, so participants arrive informed. | P2
SK-TR-11 | Triage Audit Trail | Records who changed which label, when, and why, producing a defensible history of the triage decision. | P3
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain B skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 55
Domain C — Prioritisation and Planning (10 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-PL-01 | LOB Priority Evidence Pack | Assembles the value, regulatory, risk and alignment evidence a sponsor needs to rank the demand. | P2
SK-PL-02 | Regulatory Driver Summary | Summarises the compliance obligations the onboarding satisfies and the consequence of not doing it. | P2
SK-PL-03 | Operational Risk Framing | Frames the risk of the current state alongside the risk of the change. | P2
SK-PL-04 | Product Epic Draft Generation | Drafts the product epic from the triage outcome, in the required structure. | P3
SK-PL-05 | Feature Decomposition by Workstream | Decomposes the epic into features aligned to the delivery workstreams, so each specialist team can commit independently. | P2
SK-PL-06 | User Story Generation | Generates stories and work items beneath each feature, sized for estimation. | P2
SK-PL-07 | Hierarchy Linkage Validation | Validates that every feature is linked to the epic, every story to a feature, and every feature has an owner. | P3
SK-PL-08 | Big Room Planning Pack | Assembles the scope walkthrough, dependency map and open queries for the planning session. | P2
SK-PL-09 | Commitment Indicator Explainer | Explains the commitment indicators, what each implies for the partner, and what would move a position. | P1
SK-PL-10 | Cross-Team Dependency Map | Identifies which specialist teams must commit in the same increment for the onboarding to proceed. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain C skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 56
Domain D — Volume, Capacity and Load Testing (10 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-CP-01 | Volume Assessment Execution | Runs the volume assessment through the volume assessment service and returns the profile. | P3
SK-CP-02 | Volume Class Modelling | Models migration, business-as-usual and peak separately, and highlights where migration creates a one-time peak that sizing must absorb. | P2
SK-CP-03 | Capacity Planning Request Assembly | Assembles the capacity planning request from the volume profile and the design. | P2
SK-CP-04 | Delivery Team Resolution | Resolves the allocated delivery team and its project key from the intake record. Never guesses, and fails explicitly if unresolvable. | P3
SK-CP-05 | Capacity Planning Ticket Creation | Creates the capacity planning ticket against the resolved delivery team's own project, not the intake project. | P3
SK-CP-06 | Load Testing Applicability Determination | Applies the volume thresholds to determine whether load testing is required, and returns the determination with its basis. | P2
SK-CP-07 | Load Testing Engagement Request | Raises the load-testing engagement and its ticket against the resolved delivery team's project. | P3
SK-CP-08 | Load Testing Approval Tracking | Tracks the load-testing approval status and surfaces it as a gate on environment progression. | P3
SK-CP-09 | Ingestion Sizing Guidance | Advises on the event ingestion approach given the volume profile. | P2
SK-CP-10 | Scalability Validation Checklist | Checks the design against stated future growth expectations. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain D skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 57
Domain E — Foundational Setup, Access and Security (13 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-FS-01 | Application Identity Lookup & Registration | Looks up or registers the application identity, and links every downstream request to it. | P3
SK-FS-02 | Certificate Request Guidance | Guides the certificate request through the certificate management system, with the correct attributes for the environment. | P2
SK-FS-03 | Certificate Lifecycle Advisory | Advises on renewal windows and the consequence of expiry in each environment. | P1
SK-FS-04 | Service Account Creation Request | Raises service account creation through the access request tooling. Applies in both environments regardless of environment. | P3
SK-FS-05 | Service Account Group Membership Request | Raises group membership for service accounts through the access request tooling, in both environments. | P3
SK-FS-06 | Human User Access Routing | Applies the routing rule for human user access — access request tooling for one domain, identity management for the other — and raises the request on the correct path. | P3
SK-FS-07 | Access Route Determination | Given a request type and target, returns the correct routing path with the rule that produced it. Invoked by every access-related skill. | P2
SK-FS-08 | Environment Account Mapping | Returns which service account applies to which environment, and flags the internal-only environment as out of scope for partners. | P2
SK-FS-09 | Firewall Connectivity Request | Assembles and raises the connectivity request from the partner zone to platform services. | P2
SK-FS-10 | System Security Analysis Checklist | Walks the system security analysis and tracks its completion. | P2
SK-FS-11 | User Security Analysis Checklist | Walks the user security analysis and tracks its completion. | P2
SK-FS-12 | Access Request Status Tracking | Tracks all outstanding access, certificate and connectivity requests in one view with ageing. | P3
SK-FS-13 | Partner System Agreement Assembly | Assembles the agreement, captures sign-off evidence and files it against the onboarding record. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain E skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 58
Domain F — Gateway and Event Enablement (13 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-AK-01 | Marketplace Onboarding Walkthrough | Guides the partner application through gateway marketplace onboarding. | P2
SK-AK-02 | API Product Discovery | Identifies which platform API products the partner needs given their capability requirements. | P2
SK-AK-03 | Application Registration & Subscription | Registers the partner application and subscribes it to the identified API products. | P3
SK-AK-04 | Subscription Approval Tracking | Tracks subscription approval status and surfaces blockers. | P3
SK-AK-05 | Gateway Onboarding Tracker Maintenance | Keeps the gateway onboarding tracker current as subscriptions and approvals progress. | P3
SK-AK-06 | Postman Collection Generation | Generates a partner-specific API collection with the correct endpoints, authentication and sample payloads. | P3
SK-AK-07 | KEES Engagement Initiation | Initiates the Kafka enablement engagement and explains its approval path and lead time. | P2
SK-AK-08 | Topic & Consumer Group Design | Designs the consumer group configuration against the partner's reconciliation requirements. | P2
SK-AK-09 | Consumer Group Provisioning | Raises the consumer group creation request on the relevant topic. | P3
SK-AK-10 | Ingestion Notification Configuration | Configures request-level and document-level notification delivery. | P2
SK-AK-11 | Reconciliation Pattern Guidance | Advises on the reconciliation design covering both successful and failed archival scenarios. | P2
SK-AK-12 | Retry & Exception Handling Design | Advises on retry policy, dead-letter handling and exception routing. | P2
SK-AK-13 | Event Onboarding Tracker Maintenance | Keeps the event onboarding tracker current. | P3
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain F skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 59
Domain G — Content Processing and Classification (16 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-CN-01 | Untrusted Profile Design | Designs the platform profile applied to documents arriving on the untrusted path. | P2
SK-CN-02 | Trusted Profile Design | Designs the platform profile applied to system-generated content. | P2
SK-CN-03 | Virus Scanning Onboarding | Onboards untrusted content to the scanning service and confirms coverage. | P2
SK-CN-04 | Classification Engagement Initiation | Initiates the AI classification engagement and sets out what the classification team needs from the partner. | P2
SK-CN-05 | Document Sample Collection Guidance | Specifies how many samples of which types are needed, and validates what the partner supplies. | P2
SK-CN-06 | Classification Profile Development Support | Supports development of the classification profile against the collected samples. | P2
SK-CN-07 | Human-in-the-Loop Engagement | Initiates the human validation engagement and explains when it is invoked. | P2
SK-CN-08 | Pre-Capture Profile Design | Designs the pre-capture profile governing what happens before human review. | P2
SK-CN-09 | Post-Capture Profile Design | Designs the post-capture profile governing what happens after human review. | P2
SK-CN-10 | Classification Path Explainer | Explains which documents take which path and why trusted content bypasses classification. | P1
SK-CN-11 | Profile Configuration Validation | Validates that the trusted and untrusted profile configurations are complete and mutually consistent. | P2
SK-CN-12 | Imaging Governance Submission Pack | Assembles what the governance team needs to make the determination — the document paths, representative samples, how the documents appear on the flow, and the source and generation method for each type. | P2
SK-CN-13 | Governance Determination Tracking | Tracks the determination request through to decision, ages it, and surfaces it as a gate on content-processing design and on stage advancement. | P3
SK-CN-14 | Document Classification Registration | Records the document category, type and subtype allocated by Imaging Governance against the onboarding record, so downstream profile, retention and search configuration key to the allocated values rather than to assumptions. | P3
SK-CN-15 | Classification Taxonomy Lookup | Returns the existing category, type and subtype taxonomy so the partner and the onboarding resource can describe their content in the terms governance uses. | P2
SK-CN-16 | New Document Type Re-Review Trigger | Detects a document type introduced after the original determination and routes it back to Imaging Governance rather than allowing it to inherit an existing classification. | P3
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain G skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 60
Domain H — Records Management and Retention (8 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-RM-01 | Retention Requirement Gathering | Structures the retention conversation with the accountable business owner. | P2
SK-RM-02 | RM Questionnaire Drafting | Drafts the records management onboarding questionnaire from the captured requirements. | P2
SK-RM-03 | RM Review & Approval Tracking | Tracks the questionnaire through review and approval, surfacing it as a gate. | P3
SK-RM-04 | Retention Code Advisory | Advises on the applicable retention code and period for the document classes in scope. | P2
SK-RM-05 | Retention Schedule Configuration Handoff | Prepares the implementation handoff to the records management team. | P2
SK-RM-06 | Regulatory Storage Compliance Check | Checks whether regulated write-once storage applies and what it requires. | P2
SK-RM-07 | Legal Hold & Governance Support | Confirms legal hold, audit and governance requirements are addressed in the configuration. | P2
SK-RM-08 | Destruction Policy Advisory | Advises on destruction policy configuration alongside retention. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain H skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 61
Domain I — Metadata, Repository and Retrieval (10 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-MD-01 | Metadata Discovery Facilitation | Structures and facilitates the metadata discovery workshop with business users. | P2
SK-MD-02 | Search Filter Definition | Defines search filters against the stated retrieval and audit requirements. | P2
SK-MD-03 | Security Key & Entity Mapping | Identifies security keys, legal entity mappings and organisational mappings. | P2
SK-MD-04 | Repository Onboarding Support | Supports repository onboarding and metadata mapping. | P2
SK-MD-05 | Search API Enablement | Enables and validates search API access for the partner. | P3
SK-MD-06 | View API Enablement | Enables and validates view API access. | P3
SK-MD-07 | Viewer Integration Advisory | Advises on viewer integration options and configuration. | P2
SK-MD-08 | Business & Audit Access Provisioning | Provisions access for business users, auditors and operational teams. | P3
SK-MD-09 | UI Demonstration Pack | Assembles the demonstration content for the partner and business users. | P2
SK-MD-10 | User Manual Generation | Generates the partner-specific user manual from the configured capabilities. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain I skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 62
Domain J — Testing, Defects and Environment Progression (12 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-TE-01 | Unit Test Scope Advisory | Advises on unit test coverage for the configured components. | P1
SK-TE-02 | Integration Test Plan Assembly | Assembles the integration test plan across partner system, gateway, platform, event framework, scanning and classification. | P2
SK-TE-03 | Reconciliation Test Design | Designs end-to-end reconciliation tests covering both success and failure paths. | P2
SK-TE-04 | UAT Plan & Sign-Off Tracking | Assembles the UAT plan against the objectives stated at intake and tracks sign-off. | P3
SK-TE-05 | Load Test Execution Support | Supports load test execution and interprets the results against the volume profile. | P2
SK-TE-06 | Defect Triage & Routing | Classifies a raised defect and routes it to the correct team with the context needed to act. | P3
SK-TE-07 | Configuration Conflict Detection | Detects incompatible assumptions between independently configured systems before integration testing surfaces them. | P2
SK-TE-08 | Production Readiness Validation | Runs the production readiness checklist and reports gaps. | P2
SK-TE-09 | Environment Gate Check | Checks all gates for the requested environment promotion and blocks where a gate is unmet. | P3
SK-TE-10 | Promotion Ladder Enforcement | Enforces the fixed ladder and refuses skip requests, explaining what the skipped environment validates. | P2
SK-TE-11 | Delivery Team Allocation Check | Checks whether a delivery team is allocated and applies the first-environment-only constraint where it is not. | P3
SK-TE-12 | Environment Account Validation | Validates that the correct environment service account is in use before promotion. | P3
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain J skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 63
Domain K — Release Readiness and Handover (10 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-RL-01 | Release Transition Page Generation | Generates the transition page from the onboarding record, populating the group-specific application information for each support team. | P3
SK-RL-02 | Release Transition Completeness Check | Checks the transition page against what each support team needs and reports gaps. | P2
SK-RL-03 | Production Support Readiness Checklist | Walks the readiness checklist with the support organisation. | P2
SK-RL-04 | Sign-Off Tracking | Tracks technical, business and go-live sign-offs and surfaces outstanding approvals. | P3
SK-RL-05 | Deployment Validation Call Brief | Assembles the brief for the validation call — what was deployed, what to check, what failure looks like. | P2
SK-RL-06 | Release-Night Runbook Assembly | Assembles the runbook for release night from the configuration record. | P2
SK-RL-07 | Technical Design Documentation | Generates technical design documentation and technology notes from the onboarding record. | P2
SK-RL-08 | Operational Runbook Generation | Generates the operational runbook for business-as-usual support. | P2
SK-RL-09 | Platform Support Handover Pack | Assembles the complete handover pack and confirms acceptance. | P2
SK-RL-10 | Post-Go-Live Validation | Runs post-deployment validation and confirms the solution operates as expected. | P2
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain K skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 64
Domain L — Cross-Cutting (12 skills)
Appendix A2 · Skills catalogue
Skill ID | Skill name | What it does | Phase
SK-XC-01 | Onboarding Status View | Returns the current state of an onboarding across all nine stages, with outstanding items and their owners. | P3
SK-XC-02 | Stage Gate Readiness Check | Checks whether the exit criteria for the current stage are met before allowing advancement. | P2
SK-XC-03 | Ticket Routing Guard | Resolves the correct project for any ticket type and refuses to create one where the project cannot be resolved from the intake. | P3
SK-XC-04 | Determination Carry-Forward | Retrieves upstream determinations — trusted/untrusted, volume profile, retention position, team allocation — so downstream skills act on confirmed facts rather than assumptions. | P3
SK-XC-05 | Runtime Integration Disclosure | Emits the current integration phase and what the next phase adds, at the start of every agent and skill interaction. | P2
SK-XC-06 | Stakeholder Notification | Notifies the accountable party when an item is raised, blocked, approved or overdue. | P3
SK-XC-07 | Artefact Index | Maintains the index of onboarding artefacts — agreement, questionnaire, trackers, transition page, sign-offs — with status and location. | P3
SK-XC-08 | Audit Trail Capture | Records every action taken by an agent, the rule that authorised it and the human who approved it. | P3
SK-XC-09 | Knowledge Base Citation | Resolves and cites the authoritative source page for any procedure the agent describes. | P2
SK-XC-10 | Escalation Path Advisory | Returns the escalation path for a blocked item, by item type and by ageing. | P1
SK-XC-11 | Ageing & Bottleneck Report | Reports stage dwell time across active onboardings and identifies where they are accumulating. | P3
SK-XC-12 | Onboarding Pattern Reuse | Surfaces prior onboardings with a comparable profile and what was decided, so precedent is reused rather than re-derived. | P3
P1 Link · P2 Read and guide · P3 Direct integration (shaded)
Notes: Domain L skills. Each skill does one thing, carries its integration phase, and many are reused across sub-agents.

## Slide 65
Enabler user journey: skills by lifecycle point · 1/4
Appendix A3 · Partner Onboarding Resource
Lifecycle point | Journey step | Skills invoked
Entry — establishing context | Resume an onboarding | SK-XC-01 Onboarding Status View; SK-XC-04 Determination Carry-Forward
 | Understand what is integrated | SK-XC-05 Runtime Integration Disclosure
 | See what is blocked or ageing | SK-XC-11 Ageing & Bottleneck Report; SK-XC-10 Escalation Path Advisory
 | Find precedent | SK-XC-12 Onboarding Pattern Reuse
Front of the flow — stages 1 to 4 | Set partner expectations | SK-IN-12 Onboarding Journey Explainer; SK-IN-11 Partner System Agreement Primer
 | Help the partner produce a complete package | SK-IN-01 through SK-IN-09
 | Support triage | SK-TR-04 Area Label Derivation; SK-TR-05 Impact Tag Derivation; SK-TR-10 Triage Readiness Brief
 | Refine the volume picture | SK-CP-01 Volume Assessment Execution; SK-CP-02 Volume Class Modelling
 | Prepare the governance determination | SK-IN-13 Sample Availability Check; SK-CN-15 Classification Taxonomy Lookup; SK-CN-12 Imaging Governance Submission Pack
 | Track the determination to a decision | SK-CN-13 Governance Determination Tracking; SK-CN-14 Document Classification Registration
 | Confirm content and retention position | SK-IN-05 Trusted vs Untrusted Pre-Assessment; SK-RM-01 Retention Requirement Gathering; SK-RM-06 Regulatory Storage Compliance Check
Notes: The enabler user is the role the design is built around, and the only persona that spans every domain. Their whole working journey is supported, not just isolated tasks.

## Slide 66
Enabler user journey: skills by lifecycle point · 2/4
Appendix A3 · Partner Onboarding Resource
Lifecycle point | Journey step | Skills invoked
Middle — stages 5 to 7 | Support epic and feature composition | SK-PL-05 Feature Decomposition; SK-PL-10 Cross-Team Dependency Map
 | Prepare for planning | SK-PL-08 Big Room Planning Pack
 | Drive capacity | SK-CP-03 Capacity Planning Request Assembly; SK-CP-04 Delivery Team Resolution; SK-CP-05 Capacity Planning Ticket Creation
 | Determine load testing | SK-CP-06 Load Testing Applicability Determination; SK-CP-07 Load Testing Engagement Request
Delivery — stage 8, foundational and access | Establish application identity | SK-FS-01 Application Identity Lookup & Registration
 | Obtain certificates | SK-FS-02 Certificate Request Guidance; SK-FS-03 Certificate Lifecycle Advisory
 | Provision service accounts | SK-FS-07 Access Route Determination; SK-FS-04 Service Account Creation; SK-FS-05 Group Membership Request
 | Provision human access | SK-FS-07 Access Route Determination; SK-FS-06 Human User Access Routing
 | Open connectivity | SK-FS-09 Firewall Connectivity Request
 | Complete security analysis | SK-FS-10 System Security Analysis; SK-FS-11 User Security Analysis
 | Track everything outstanding | SK-FS-12 Access Request Status Tracking
 | Complete the agreement | SK-FS-13 Partner System Agreement Assembly
Notes: The enabler user is the role the design is built around, and the only persona that spans every domain. Their whole working journey is supported, not just isolated tasks.

## Slide 67
Enabler user journey: skills by lifecycle point · 3/4
Appendix A3 · Partner Onboarding Resource
Lifecycle point | Journey step | Skills invoked
Delivery — stage 8, gateway, events, content and records | Gateway onboarding and subscription | SK-AK-01 through SK-AK-05
 | Enable partner testing | SK-AK-06 Postman Collection Generation
 | Kafka enablement | SK-AK-07 through SK-AK-13
 | Configure content processing against the registered determination | SK-CN-01 through SK-CN-11; SK-XC-04 Determination Carry-Forward
 | Handle new document types | SK-CN-16 New Document Type Re-Review Trigger
 | Drive records management | SK-RM-01 through SK-RM-08
 | Metadata and retrieval | SK-MD-01 through SK-MD-10
Delivery — stage 8, testing and progression | Plan and sequence testing | SK-TE-02 Integration Test Plan; SK-TE-03 Reconciliation Test Design; SK-TE-04 UAT Plan & Sign-Off Tracking
 | Pre-empt conflicts | SK-TE-07 Configuration Conflict Detection
 | Route defects | SK-TE-06 Defect Triage & Routing
 | Promote environments | SK-TE-09 Environment Gate Check; SK-TE-10 Promotion Ladder Enforcement; SK-TE-11 Delivery Team Allocation Check; SK-TE-12 Environment Account Validation
Notes: The enabler user is the role the design is built around, and the only persona that spans every domain. Their whole working journey is supported, not just isolated tasks.

## Slide 68
Enabler user journey: skills by lifecycle point · 4/4
Appendix A3 · Partner Onboarding Resource
Lifecycle point | Journey step | Skills invoked
Go-live — stage 9 | Produce the transition page | SK-RL-01 Release Transition Page Generation; SK-RL-02 Completeness Check
 | Confirm readiness | SK-RL-03 Production Support Readiness Checklist; SK-TE-08 Production Readiness Validation
 | Track approvals | SK-RL-04 Sign-Off Tracking
 | Support the release | SK-RL-05 Deployment Validation Call Brief; SK-RL-06 Release-Night Runbook Assembly
 | Produce documentation | SK-RL-07 Technical Design Documentation; SK-RL-08 Operational Runbook Generation
 | Hand over | SK-RL-09 Platform Support Handover Pack; SK-RL-10 Post-Go-Live Validation
Notes: The enabler user is the role the design is built around, and the only persona that spans every domain. Their whole working journey is supported, not just isolated tasks.