## Slide 1
Partner onboarding — current state, intake to production go-live
Nine stages, five decision points and four rework loops. Every step is executed or coordinated by people; no part of this flow is automated
Current state
1 Partner Request
Business need articulated. Definition of Ready workbook completed. Document types, sizes and traits captured; dependencies listed.
Requestor owns completeness
2 Intake Review
L4 / L3 product managers review completeness, accuracy and readiness. TRIAGE-NOT-STARTED applied. Discovery participants named.
Gate that protects capacity
Meets minimum
intake criteria?
3 LOB Priority
Business value, regulatory impact, customer commitments, operational risk and strategic alignment assessed. Ranking established.
Business-side decision
4 Discovery & Triage
Scope, dependencies, architecture impact and integration touchpoints assessed. Representative samples made available on the flow.
All five team groups engaged
Yes
No — returned to the partner for revision
Information and
samples complete?
Trusted or
untrusted?
5 Product Epic Creation
Epic raised for the demand. L2 features, stories and work items created and linked. Ownership assigned across the features.
Makes the work trackable
6 Quarterly Big Room Planning
Top-ranked epics walked with L1 and L2 product owners. Scope explained, queries clarified, commitment sought against capacity.
Trade-offs made visibly
7 Capacity Assessment
Capacity, competing priorities, technical dependencies and implementation readiness evaluated. Blockers identified.
Demand becomes a commitment
Yes
No — TRIAGE-AWAITING-DETAILS + follow-up note
A decision right, not a recommendation. For trusted content Imaging Governance also allocates the document category, type and subtype.
Commitment
indicator?
Scrum team
assigned?
8 Development & Delivery
Ten parallel workstreams converging on a production-ready configuration: connectivity, Apigee, KEES, content processing, metadata, retention, SPLI and testing.
The largest stage — see detail
9 Partner Live
Release Transition page authored. UAT and go-live sign-offs confirmed. Production deployment, release night and the validation call attended.
Transfer of ownership
Business as usual
Platform Support, Delivery Management and Cloud & Hosting Engineering operate a solution they did not build.
Handover complete
ATL / ATL+
Yes
BTL / TBD — back to LOB re-prioritisation
No — constrained to the first environment only
PARTNER ONBOARDING RESOURCE — ENGAGED IN EIGHT OF THE NINE STAGES, AND THE ONLY PARTICIPANT THAT IS
Expectation-setting, follow-up on partner tasks, Apigee and KEES approvals, issue resolution across partner and engineering, tracker upkeep and all four named deliverables run through this one role. Ownership of the intake itself changes hands at least six times across the nine stages, so the connective tissue of the onboarding lives in one person's working memory and follow-up discipline rather than in a system.
OWNERSHIP COLOUR CODING
Partner / app team
ECM Intake & Product Mgmt
LOB Sponsor
PO · Architects · SMEs
Imaging Governance
Enabling & Engineering
Specialist & Platform teams
Partner Onboarding Resource
Platform Support & BAU
Notes: PURPOSE OF THIS DIAGRAM Show the current-state onboarding exactly as it runs today — every stage, every decision point, every rework loop — and make ownership visible through colour so the number of handoffs is apparent at a glance rather than having to be counted. HOW TO READ IT The flow serpentines: row one runs left to right, row two right to left, row three left to right again. Nine process boxes, five decision diamonds, four rework loops. Colour is ownership, and the legend at the foot names all nine owner groups. The single most useful observation to make out loud: count the colour changes. Ownership moves at least six times across the nine stages — partner team, ECM intake, LOB sponsor, product owner, L3 product manager, enabling and engineering, and finally the onboarding resource. Each colour change is a point at which context has to be rebuilt rather than carried. THE FIVE DECISION POINTS Meets minimum intake criteria (Stage 2) — the gate that protects engineering capacity. Its job is not to judge whether the demand is worth doing, which is Stage 3, but whether it is understood well enough for anyone to make that judgement. A "no" returns the request to the partner. Information and samples complete (Stage 4) — drives the TRIAGE-AWAITING-DETAILS state. Worth dwelling on: completing triage correctly requires coordinated manual edits across three separate label fields plus a date field, with no validation that all four were done. An intake with a missing impact tag does not fail loudly; it silently never reaches the team that should have seen it. Trusted or untrusted (Stage 4) — the Imaging Governance determination, and the one decision on this diagram that is a decision right rather than a service. It is made by viewing the documents on the flow, not from a description on paper, which is why sample availability is a practical precondition for completing Stage 4. It sets the scope of an entire downstream workstream, and for trusted content it also fixes the document category, type and subtype that retention, search and audit are keyed to. Commitment indicator (Stage 7) — TBD, ATL, ATL+ or BTL. The value of this gate lies as much in the refusals as the acceptances: a BTL communicated early lets the LOB re-prioritise or reset partner expectations, whereas an unstated capacity problem surfaces as a missed date. Scrum team assigned (Stage 7) — a hard constraint rather than a preference. A partner with no scrum team cannot progress beyond the first environment, which makes the capacity outcome a gate on how far delivery can proceed at all. THE FOUR REWORK LOOPS Return to the partner for revision. The awaiting-details follow-up loop, where nothing enforces the follow-up date. The BTL return to LOB re-prioritisation. And the environment constraint. Each one is a point where elapsed time accrues without engineering work happening. THE SPINE AT THE FOOT The Partner Onboarding Resource band is deliberately drawn across the full width rather than placed in a lane, because that is what the role actually does. It is engaged in eight of nine stages and is the only participant that is. Everything that makes the onboarding coherent — what was agreed, what is outstanding, who owes what, which approval blocks which activity — lives in that role's working memory and follow-up discipline. This is not a criticism of how the role is performed. It is a structural observation, and it is the specific constraint that the target state addresses. LIKELY QUESTIONS "Does the sequence ever vary?" No. All nine stages run for every partner, and no stage is skipped regardless of partner type or request size. What varies is how long each takes and how many teams are drawn in. "Why is Stage 8 one box?" Because it is the largest stage by a wide margin and is not a single activity but ten parallel workstreams. The second diagram explodes it. "Where does most of the elapsed time go?" Stage 4 and Stage 8, for different reasons — Stage 4 waits on information and samples, Stage 8 waits on other teams' queues.

## Slide 2
Stage 8 — Development & Delivery, exploded
Ten parallel workstreams converging on a production-ready configuration, with the routing rules and decision points that most often go wrong
Current state · Stage 8
ENTRY Stage 7 commitment confirmed as ATL or ATL+. A BTL or TBD position returns the demand to LOB re-prioritisation before any of this begins. A partner with no scrum team assigned is constrained to the first environment only.
FIVE WORKSTREAM GROUPS RUN IN PARALLEL — EACH WITH ITS OWN OWNER, APPROVALS AND ROUTING RULES
Connectivity, security & access
· Application registration and identity
· Firewall from partner zone to ICMP APIs
· Certificates; service accounts and groups
· Human user access across environments
· System and user security analysis sign-off
Access routes by request type, not environment — the wrong queue is not rejected, it just waits
Apigee & KEES integration
· Apigee marketplace onboarding
· API product identification and subscription
· Apigee approvals and clearances
· Kafka consumer groups on ICMP topics
· Request and document-level notifications
· Reconciliation, retry and exception handling
Two separate onboarding trackers, both maintained by hand
Content processing
· UNTRUSTED — virus scanning for all content; AI classification profile; human-in-the-loop pre- and post-capture design
· TRUSTED — ICMP profile; samples supplied for review; category, type and subtype allocated by Imaging Governance
A new document type returns to Imaging Governance for a fresh decision — it does not inherit
Metadata, repository & retention
· Metadata discovery workshops
· Search filters and retrieval requirements
· Security keys, legal entity and RCC mappings
· Repository onboarding and metadata mapping
· RM questionnaire, review and approval
· Retention code, period and destruction policy
Regulatory storage, legal hold and audit access where applicable
Capacity engineering & SPLI
· Migration, BAU and peak volumes collected
· Capacity planning completed
· SPLI applicability determined from volumes
· SPLI assessment and approvals
· Scalability validated for future growth
Intakes go to the intake project; capacity and SPLI tickets go to the scrum team's own project
CONVERGENCE — FIVE TEST CYCLES, A FIXED ENVIRONMENT LADDER, THEN RELEASE
Unit
Components and configuration in isolation, by the building team.
Integration
Partner system, gateway, ICMP, event framework, classification and scanning.
User acceptance
Against the business objectives stated at intake. Produces the UAT sign-off.
SPLI load
Volume-driven, where the assessed volumes make it applicable.
End-to-end reconciliation
Notifications, reconciliation, retry and exception handling, success and failure.
Defect and conflict resolution runs continuously alongside all five, not as a phase — resolution requires working across the partner and the engineering team
WHY EVERY CYCLE IS RUN
Each test type catches a different class of failure — unit catches component defects, integration catches mismatches between separately configured systems, UAT catches divergence from what the business asked for at intake, and SPLI catches what only appears at volume. Skipping any of them moves the discovery of that failure class into production.
All cycles pass,
defects resolved?
No — returns to the owning workstream
Yes
Environment ladder · documentation · sign-offs
A fixed ladder, no step skipped. Release Transition documentation, runbooks, technical and business sign-offs.
To Stage 9 — Partner Live
OWNERSHIP COLOUR CODING
Partner / app team
ECM Intake & Product Mgmt
LOB Sponsor
PO · Architects · SMEs
Imaging Governance
Enabling & Engineering
Specialist & Platform teams
Partner Onboarding Resource
Platform Support & BAU
Notes: PURPOSE OF THIS DIAGRAM Stage 8 is the largest stage in the process by a wide margin, and on the end-to-end diagram it is necessarily one box. This explodes it into the five workstream groups that actually run, the routing rules that most often go wrong, and the convergence into testing and release. THE FIVE WORKSTREAM GROUPS RUN IN PARALLEL They are drawn side by side rather than in sequence because that is how they run. They are also owned by different teams, which is why they are coloured differently, and each converges independently on the same test cycle. Connectivity, security and access. The important detail is in the footer: access provisioning routes by request type rather than by environment. Service accounts route through the access request tooling in both environments; human user access routes through the access request tooling for one domain and the identity management system for the other. Getting this wrong does not produce an error — it produces a request sitting in the wrong queue that is eventually rejected, after the delay has already been incurred. Apigee and KEES. Two separate onboarding trackers, both maintained by hand, both needing approvals chased by the onboarding resource. Content processing. This is the workstream whose entire scope was set back in Stage 4 by the Imaging Governance determination. Untrusted content needs virus scanning, AI classification profile development and human-in-the-loop design. Trusted content bypasses classification but still carries a governance-allocated category, type and subtype. The footer carries the rule people forget: a new document type introduced after the original determination returns to Imaging Governance for a fresh decision — it does not inherit the classification of an existing type. Metadata, repository and retention. Discovery workshops, mappings, and the RM questionnaire that turns a business retention requirement into an enforced schedule. Capacity engineering and SPLI. The footer carries the second routing rule that is easy to get wrong: intakes are raised against the fixed intake project, but capacity planning and SPLI tickets are raised against the allocated scrum team's own project, which has to be resolved from the intake rather than assumed. A ticket raised against the wrong project is not rejected — it is simply invisible to the team that needs to action it. THE CONVERGENCE Five test cycles, each catching a different class of failure, with defect and conflict resolution running continuously alongside rather than as a phase. Conflicts arise in configuration, where independently configured systems make incompatible assumptions, as well as in defects raised during testing. Then the environment ladder, which is fixed and has no optional steps, followed by documentation, runbooks and the technical and business sign-offs. WHAT THIS DIAGRAM IS FOR Two things. First, it makes the scale of Stage 8 visible — five parallel workstreams, five test cycles, two trackers, four named deliverables and at least seven specialist teams, all coordinated by one onboarding resource. Second, the three italic footers are the failure modes that cost the most elapsed time and are the hardest to see when they happen, because none of them produces an error. They produce silence.